ANNUAL PROGRAMME 2010
Revised 
MEMBER STATE:                       GREECE

FUND:                                         EXTERNAL BORDERS FUND
RESPONSIBLE AUTHORITY:     MINISTRY OF CITIZEN PROTECTION/ EUROPEAN & DEVELOPMENT PROGRAMS DIVISION       
YEAR COVERED:                       
2010
1. GENERAL RULES FOR SELECTION OF PROJECTS TO BE FINANCED UNDER THE PROGRAMME
The Annual Program 2010 has been revised due to delays in the procurement process during the implementation of actions which would have made actions ineligible under AP 2010;

Due to these circumstances, it was decided to revise the program’s priorities, notably, to finance large part of the VIS project (NVIS and NETVIS) which will be implemented as a multiannual action running across AP 2009 until AP 2011. The revised annual programmed is composed of 26 actions. In total 21 new actions are introduced: four actions were presented in the previous version of the AP but their scope was modified and 17 actions are added being transferred from the previous EBF programmes or initially financed under the national budget.  These new actions have been selected in line with the objectives, including those ones set out in the National Action Plan on Migration Management presented by the Greek Government in August 2010 (hereunder referred to as the Action Plan).
A. General Rules

1.1. INTRODUCTION OF THE IMPLEMENTATION METHODS TO BE USED 


Due to the exclusive competences of the public bodies in the area of external borders and consular affairs, where the legal monopoly for law enforcement authorities and the Ministry of Foreign Affairs exists, for all the actions proposed in the 2010 annual programme the Responsible Authority will act as an executing body. The Responsible Authority will implement actions in association with three competent national authorities, namely the Hellenic Police, the Ministry of Foreign Affairs and the Hellenic Coast Guard (HCG).  

With a view to strengthening the system of management and control and in order to  facilitate the tasks of the Responsible Authority concerning the monitoring of the appropriate arrangements, the Responsible Authority have signed written agreements (memorandum of understandings), equivalent to the grant agreement, with the competent representative of each of the three bodies. These agreements state all the details relating to the performance of the duties and obligations which are being delegated to those services, such as the monitoring and development of the implementing actions via periodical reports (monthly – quarterly) which will be submitted to the R.A. by the responsible Services either they concern supply of equipment or the realisation of educations. 

However, the intention of the Responsible Authority is to sign grant agreements with the representative of each of the three associated bodies until the end of October 2010. The respective agreements will be also co-signed by the Directors of the competent divisions responsible for the implementation of particular actions. 
Furthermore, the RA will have access in all files, which kept by the competent Services, concerning the implementation of the actions, in order to allow the RA to  implement verifications of provided elements, after controls on the spot in application of article 15 of the Basic Act. 

This will facilitate the work of the responsible authority, which will have the final responsibility for the implementation of the annual programme. 

1.2. JUSTIFICATION OF THE EXECUTING BODY METHOD  

1.2.1. Hellenic Police

Under Law 2800/2000 (Government Gazette I 41/29.02.2000), “Restructuring of departments of the Ministry of Public Order, establishment of the Hellenic Police HQ, and other provisions” and Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001), the Hellenic Police is responsible for combating illegal immigration across land borders and at airports and for checking compliance with the provisions relating to the entry, residence and employment of foreign nationals in Greece, except in areas under the jurisdiction of the Coast Guard. In addition, the Hellenic Police is responsible for checking passports on board ships and in Greek ports. 
1.2.2. Hellenic Coast Guard (HCG)
The Hellenic Coast Guard (HCG) was established by Law 1753/1919 (Government Gazette I 67). It has a military structure and is under the authority of the Ministry of Citizen Protection. It has general responsibility for illegal immigration and maritime borders issues. Additionally, pursuant to Article 2 of Legislative Decree 444/70 (Government Gazette I 39), “on the functions of the CG – relations with security forces”, the CG carries out general policing tasks in the sea area encompassing all the marine territory of Greece up to the point of contact between sea and shore, on board ships, on floating craft of all kinds and in ports and their shore areas. 
1.2.3. Ministry of Foreign Affairs 

Under Article 1 of Law 3566/2007, “Validation of the organisation plan of the Ministry of Foreign Affairs as a code”, the mission of the Ministry of Foreign Affairs is to exercise the foreign policy of Greece, which encompasses: 

a.
issues pertaining to the international relations, international cooperation and international policy of Greece, 

b.
the international representation of Greece, 

c.
the defence of Greek interests abroad, 

d.
the strengthening of international legality. 

The exercise of foreign policy includes monitoring, evaluation, planning and implementation. 
According to the contents of the decision on the External Borders Fund, the entire territory of Greece is an eligible area for financial assistance through the Fund. So the actions, describing in the annual programme will be implemented only by the three competent Ministries, under the surveillance and the guidance of the Responsible Authority. So the Responsible Authority will implement the projects of the actions of the annual programs jointly (indirectly) with services of the three bodies, because of the technical expertise, high degree of specialization and administrative powers of the services per category of actions. However, the Responsible Authority has the responsibility of the implemented actions and will be the sole final beneficiary of all annual programs.  
1.3. DEPARTMENTS INVOLVED IN THE IMPLEMENTATION OF THE PROGRAMME AND THE SELECTION PROCEDURES APPLIED
1.3.1. Ministry of Citizen Protection/ Hellenic Police

The following competent services of the Hellenic Police have been involved both to the drafting of the annual program 2010 and will implement the decided actions:
· Criminal Investigations Division
· Technical Matters Division
· Aliens Division
· Training Division
· Information System Division
The process followed by the Finance Division of the HPHQ for the selection of the projects of the M.A.P., refers to an open call for proposals to the competent services of the HPHQ. This open call is a letter, which refers to the eligible actions, the strategic guidelines (priorities – specific priorities) and the European Union actions of the External Borders Fund (article 5, 7, and 20 of the 574/2007/ΕC of 23 May 2007 Decision) and prompts the competent services to submit relevant proposals for potential actions. This letter is sent to the competent Divisions on September each year, informing about the amounts of the next Annual Program and any other information concerned. After discussions between the RA and the above authorities the proposed actions are finalized and dispatched to the RA. For the 2010 AP, after the response of all competent authorities, was constituted the Council of Stuff Planning & Crisis Management, which decided about the selection of the proposed actions and the distribution of the credits among the two and half years of the annual programme’s implementation. 
It is important to be demonstrated that the selection process complies absolutely with the article 16(5) of the basic act and the specific selection criteria were taken into account for the final selection of the projects. 
The new actions of the A.P. 2010 which haven’t been initially described in the M.A.P., have been approved by the above competent Council.  

1.3.2.   Ministry of Citizen Protection/ Hellenic Coast Guard
           The following competent services of the Hellenic Coast Guard have been involved both to the drafting of the Annual Program 2010 and will implement the decided actions: 

· Security Division

· Safety of Navigation Division

· Programming, Organising and Training Division  

· Operational Means and Special Units Division

· Technical Support Division

· Informatics and new technologies Division

· Financial Services Division

· Procurement and Infrastructure Division

A working group was established at the Ministry of Citizen Protection/Hellenic Coast Guard (HCG), consisting of representatives of the above – mentioned Divisions, due to the nature of the proposed actions, in order to contribute to the timely preparation of the Annual Programme 2010 of the External Borders Fund, concerning the eligible actions within the areas of responsibility of the HCG, with respect to the most effective management of maritime borders.

The group was informed by the Responsible Authority about the legal Act of External Borders Fund, defining the eligible actions under the Fund and its strategic guidelines (priorities) which were taken into consideration for the submission of relevant proposals to the military and political leadership of the Ministry. 

The above – mentioned proposals have been approved by the leadership of the Ministry of Citizen Protection/Hellenic Coast Guard and were then submitted to the Responsible Authority. 

1.3.3. Ministry of Foreign Affairs 

The following competent services of the Ministry of Foreign Affairs have been involved both to the drafting of the annual program 2010 and will implement the decided actions:
· C4 Directorate of Justice / Home Affairs and Schengen, 

· ST 2 Directorate of Information Technology and Communications  

· Inspectorate-General 

· Diplomatic Academy


The general rules taken into account in selecting and planning the actions to be financed by the External Borders Fund under the Annual Programme 2010 are the same as those followed in drawing up the Annual Programme 2009. In particular, meetings were arranged, under the supervision of the office of the Special Secretary for the Utilisation of International Programmes, in order to elaborate proposals of the competent services for undertaking new actions and defining relevant details and operational plans. 


Emphasis was placed on organisational / operational and administrative aspects in order to create conditions for quick implementation of the projects. These aim at modernising Greek consular services so that effective control on third counties nationals who wish to enter the Schengen Area is exercised and conditions for an integrated border management are established. 


The procurement procedures are defined by the national and European Union legislation and vary according to the total cost of the projects. 

1.4. PROCUREMENT PROCEDURES

Regarding to the procurement procedures, will be applied the national legislation about public supplies (Law of 2286/95 Government Gazette 19/A – 1/2/1995 and others), which is consistent with the provisions of article 11 of the implementation rules E(2008) 789,  with the reservation for the provisions which they differentiate the amounts according with those that specialize the kinds of the competitions’ procedures, such as regular procurement procedure (open or restricted) or concise process (direct entrusting, makeshift or negotiated). According to the above mentioned Law and the relevant ministerial decisions, all the procurement procedures concerning the equipment’s supplying for public services of Budget from 60.000 Euros [without Value Added Tax (V.A.T.)] and above, are held by the Ministry of Regional Development and Competitiveness of our country. Nevertheless, the public services are able to ask from the Ministry of Regional Development and Competitiveness the issuing of authorisation with result the above processes to be realised by them and no by the central service of the above mentioned Ministry. Thus, the Responsible Authority, will commit, via the signature of memorandum of understanding, to the services of Supplies of the three Authorities, either the realisation of all procedures concerning procurement procedures and implementation of conventions, provided that is granted relative authorisation from the Ministry of Development, Competitiveness  and Shipping, or the monitoring of the implementation course of the above processes that will be realised by the responsible service of the above Ministry. Actually, the Responsible Authority is consulting with the competent Service of the above Ministry, in order to gain a permanent authorisation for all the competent Services which implement the External Borders Fund’s actions, in order to speed up the implementation of the procurement procedures. 
B.  State of play on the five strategic objectives 2010- 2013

1. SIS II project

So far the Hellenic Police has executed the SIS II Compliance Tests using (a) the ICD3.0 communication module which was offered for free to the Hellenic Police by the Cypriot Police and (b) the already existing (old) hardware which, however, is in great extent outdated and so called end-of-life. More specifically, on 18th of August 2011 was signed a new contract with the company that implemented the communication module ICD3.0 in Cyprus. This contract included, only, the installation of the ICD3.0 communication module in the HP’s environment, the fine tuning in order (the ICD3.0 module) to be compatible with the internal systems and the execution of the above mentioned tests until early 2012 (Loading of 70 million records, Playground Tests, Connectivity and Formal Compliance Tests). So, this contract is about to finish since the Hp is expecting, soon enough, to receive the final evaluation report regarding the Compliance Tests from the European Commission.

Additionally, in the near future it is planned to be signed two new contracts. The first one includes all the remaining developments of the initial project which was recently halted due to contractual issues. These developments include the implementation of the end user interfaces and also the back end applications according to the functionality described into the ICD3.0 technical document. The second one includes all the necessary hardware and software upgrades (including tuning and installation) in order the HP’s N.SIS II system to be fully compliant with the SIS II requirements. These requirements include the hosting of 52Mio records during the first period of the operational phase, 70Mio records for testing purposes and a prediction for 100Mio records by the year 2020. This contract will also include all the necessary developments concerning  the building of the application interfaces between the N.SIS II and the relevant I.T. systems AFIS, VIS, National databases and lastly the secure access to the data via mobile equipment (on the spot).

The first project, which will be financed exclusively from National resources, involves the following two (2) components: (1) The amount of money that are unallocated due to the halt of the project, that is the one started in 2006 and (2) the amount of money that the old company must pay (penalties) for not implementing its contractual obligations in the frame of the first project. Therefore, only the second project will be funded by the economic resources of the EBF 2011 AP.

So, the financing of the HP SIS II project, will be financed under the 2011 Annual Programs, with total financing 3.123.800,00 €.



The Hellenic Coast Guard (HCG) gives great effort in establishing the SIS II network that is reflected initially through the purchase of equipment (desktops and laptops) within the framework of the A.P. EBF 2008.



Additionally, demands are increasingly higher through the A.P. EBF 2009 and hereinafter, in terms of purchasing specialized equipment such as servers, switches, routers, PCs, etc.
2. VIS roll- out

The roll-out of the NVIS and NET-VIS, has started in August 2011 and is scheduled to be partially completed (the NVIS part) by September 2012 and fully completed (the NET-VIS part), according to schedule, by March 2013. Both projects, which constitute the VIS project, will be financed under the Revised 2009 and 2010 Annual Programs, as well as the 2011 and 2012 Annual Programs.

The live VIS sites follow the Roll-Out Schedule of the European Commission, and up to date ZONE A (with exception of Libya) is functional and ZONE B will go live in March 2012.

3. Consular co-operation programmes (according to Visa code articles 40 & 41)

Greece has its own consular presence in most third countries and whereas this is not possible has signed visa representation agreements with other member states, according to article 8 of the Visa Code. For the moment, Greece is being represented by another member state in 77 cities around the world.

Greece does not cooperate with other member states in the form of co-location nor Common Application Centres in accordance with article 41 of the Visa Code.

Greece cooperates with external service providers in accordance with article 43 of the Visa Code in the following countries and cities: Russia (Moscow, St. Petersburg, Yekaterinburg, Novosibirsk, Rostov), China (Shanghai) and India (New Delhi).
4. European Borders Surveillance System (Eurosur)


The development in the field of Eurosur, concerns the set up of the National Coordination Centre for the surveillance of the immigration flows. According to the planning    of the Responsible Authority, the feasibility study, which is a prerequisite element for the establishment and operation of the N.C.C., has been conducted in 2011, and was financed by the Revised 2009 Annual Program. Subsequently, the financing of the appropriate equipments for the operation of the National Coordination Centre and its interoperability, will be covered by the 2012 Annual Program.  



The HCG’s expectation, in the context of European Borders Surveillance System (Eurosur), is to fulfil its aim of upgrading the surveillance of the external sea borders of Greece, either with the establishment of a surveillance system, or with the purchase of sea assets with the state of the art equipment that could probably support the operation of the surveillance system. Also, great effort is given for the purchase of equipment (engines, generators, electrical-communication equipment, night vision binoculars, etc) correlated with the improvement of the operational capabilities of the HCG sea assets.



Thus, effective patrolling could be delivered therein, preventing any attempts of illegal networks, and where necessary, ensuring immediate response and high reaction capability.
5.  State-of-the-art technology (integrated border management concept)

The specific strategic priority, concerns the purchase and installation of the equipment for the detection and check of forged / genuine travel documents, papers and other documents, in the framework of the VIS obligation. The specific equipment, will be distributed to the Border Crossing Points and other places (ports etc), according to the detected immigration routes, so that the Police Authorities could prevent the illegal entrance to the country, by identifying the false/falsified travel documents. The purchased equipment was financed under the 2009 and 2010 Annual Programs.


Also, within the 2011 Annual program, has been proposed to be implemented the purchase of vehicles type-van with security equipment and X-RAY systems for controls at the external land borders. This state-of-the-art technology will be used for the first time by the Hellenic Police Services and is expected to support effectively the detection of the illegal immigrants in Evros region. 

The integrated border management concept is also implemented by the preparation of a study for the establishment of an integrated borders surveillance system in Evros region, which, this time period, has the biggest pressure in the terms of illegal immigrants’ entrances. The specific study will be financed by the 2011 Annual Program. 

6. The establishment of integrated border management system at the Greek-Turkish borders
The establishment of a coherent border management strategy in the Greek – Turkish borders is a main priority for the Greek government, due to the need for coordination and collaboration of all competent Services, involved in the borders control and in the immigration flows management. The first step for the implementation of such a strategy is the preparation of a study, which will be financed by the 2011 AP, for the integration of the existing means and equipment and the design the further enhancement of the necessary means for more efficient border control in this critical area. This study is going to take under consideration, the EUROSUR requirements as well as the operational requirements for the Greek National Coordination Centre, which is going to be financed by the 2012 A.P. 

The results of the study, will determine the next steps, for the necessary operational equipment needed as well as the appropriate administrative reforms, which are required for the effective borders management. So, according to the above results will be financed, by the 2012 and 2013 Annual Programs, the equipment and means which are missing from the current operational capacity of the Hellenic Police.  

7. The implementation of the Greek Action Plan for Asylum Reform and Migration Management
Due to the great deal of pressure from the massive influx of third country nationals whose purpose is either to settle in Greece or, in the majority of cases, to relocate to other countries in the European Union, was drafted an Action Plan, in order to determine the appropriate measures for restricting the specific problem. Specifically, the External Borders Fund will contribute to the following targets: 

a) Establish of Screening Centres and adopt a modern procedure for screening, registering and managing illegal immigrants;
b) Increase the number of centres for receiving vulnerable groups and minors;
c) Modernise the existing detention centres and creating new centres;
The new screening and detention centres infrastructures will guarantee:

· Satisfactory living conditions and decent accommodation for illegal immigrants, giving them direct access to sanitary areas and suitable working conditions for the administrative staff.
· Unimpeded access for illegal immigrants to and from dormitories (complexes or independent huts) and controlled access to other service areas (canteen, recreation and sports areas, surgeries etc.)
· Security against the risk of escape or unauthorised entry, the risk of injury and accident etc.

2.
CHANGES IN THE MANAGEMENT AND CONTROL SYSTEMS (if appropriate)

According to the Presidential Decree no. 184/2009 (Government Gazette 213 A’/7-10-2009), the Ministry of Citizen Protection was established, comprising the General Secretariat of Public Order which had been established by article 1 of Presidential Decree no. 215/2007 (Government Gazette 241 A’/25-10-2007), as well as the Coast Guard and its Services [Presidential Decree no. 127/2010 (Government Gazette 214 A’/20-12-2010)].
The General Secretariat of Public Order previously belonged to the Ministry of Interior, comprised its Law Enforcement Agencies (inter alia the Hellenic Police) and Services.   
With the law 3922/2011 (Government Gazette 35 A’/04-03-2011), the Hellenic Coast Guard Headquarters has been established and the competences and tasks of its Divisions belonging to the Ministry of Citizen Protection have been determined with the Presidential Decree 67/2011(Government Gazette 149 A’/27-06-2011). 

Moreover, with the law 3938/2011 (Government Gazette 61 A’/31-03-2011) has been established the European & Development Programs Division, attached directly to the Minister of Citizen Protection, and with the same law this Service was set as the Responsible Authority for the European External Borders and Return Funds. In that context, the Responsible Authority will shortly submit to the Commission a proposal for the revised description of the Management and Control System. 

    3.
    ACTIONS TO BE SUPPORTED BY THE PROGRAMME UNDER THE PRIORITIES CHOSEN

3.1.
Actions implementing priority 1
3.1.1. The purchase of high conformity portable equipment to detect and check if travel documents are forged - false / genuine to be used at the border crossing points [(Priority 1 - Objective 2 of M.A.P.) Action Implemented by the Ministry of Citizen Protection / Hellenic Police]
3.1.1.1. Purpose and scope of the action

The present-day form of organised cross-border crime relating to illegal immigration is characterised by the opportunity for organised rings of traffickers to produce and supply trafficked illegal immigrants with forged documents of all kinds. The end goal is to deceive the authorities charged with controlling those entering and leaving via Greece’s external borders. The supply of the appropriate equipment is expected to make it possible to tackle illegal transit across our country’s external borders using forged or falsified travel documents, in the frame of the first and the second zone checks at the Borders Crossing Points, as well as checks at the police stations of the BCPs, when, after the first check, it still exists suspicions of forged or falsified travel documents. 

The exclusive use of the above equipment is the verification of the travel documents’ genuineness and in general the verification of the entry-exit requirements at border control points. All the available machineries which are included in this kind of equipment can be used for the examination of a great variety of travel documents as well as the checks of the persons. 

The enhancement of the false documents’ localisation capability, by the police personnel, prevents the particular illegal immigrants to entry in Greece and, extended, in the single Schengen area. Also, the above enhancement of the operational capacity, acts much more effective, because the increasing successful detections of the false documents, discourage the future illegal immigrants with false documents to enter the Greek territory. In this way, the multiplicative dynamic of the continuously increasing detection of the false documents incidents and the strengthened technical controls, enhance the external borders’ protection.

The necessary equipment which is expected to cover this action will consist of: 321 full page readers devices for the control of the travel documents, 130 live fingerprint detection devices (10 fingers scan), 431 live fingerprint detection devices (2 fingers scan), 800 magnifiers, 200 ultraviolet light devices, 180 p.c.s, 180 printers and 80 devices for the detection and control of the false/falsified travel documents. 

The above mentioned equipment will be distributed at the counters of the following BCP’s: 29 Air BCPs, 55 Maritime BCPs, 4 Land BCPs with Albania, 4 Land BCPs with FYROM, 5 Land BCPs with Bulgaria, 3 Land BCPs with Turkey and in the Passports’ Control Services. 

3.1.1.2. Expected grant recipients 

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.

3.1.1.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body
 
The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of  Development, Competitiveness and Shipping, the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section, Criminal Investigations Division, Information System Division and Aliens Division can implement the above mentioned action. 

3.1.1.4. Expected quantified results 
The expected results from the development/implementation of the action concerned, in line with its description, are intended to be the tackling of cross-border crime relating, first, to illegal transit across Greece’s external borders using forged or falsified travel documents and, second, activity concerning the use of forged securities. For that reason, planned equipment to be supplied will be located in the services of the Hellenic Police that have responsibility for control over those entering and leaving via Greece’s external borders.   

3.1.1.5. Indicators to be used

Output: the number of full page readers devices for the control of the travel documents, the number of live fingerprint detection devices (10 fingers scan), the number of live fingerprint detection devices (2 fingers scan), the number of purchased magnifiers, the number of purchased ultraviolet light devices, the number of purchased p.c.s, the number of purchased printers and the number of purchased devices for the detection and control of the false/falsified travel documents. 

Outcome: Increased security at Border’s crossing points, with the purchase of the above equipment, aim at reducing significantly the rate of the illegal immigration.

Impact: Increased border security. 
3.1.1.6. Visibility of EC funding 

The annual programme will be published on the official website of the Hellenic Police of the Ministry of Citizen Protection as and when it is approved, with a reference to the website of the competent authority and references (with links) to the websites of the jointly responsible agencies (Ministry of Foreign Affairs, Ministry of Citizen Protection/Hellenic Coast Guard).

Publication of the objectives and instruments of the External Borders Fund is designed to:

· inform public opinion in general about the role played by the European Union and the Greek authorities in the programme and the results of its implementation;

· inform the public in general at central and regional level about the objectives, aims, priorities and actions of the Fund and the level of EC co financing through a selection of communication and promotional actions;

· guarantee actions under the programme are visible by providing a full range of information for all social agencies.

Consequently, the aim of valid and prompt information and publication is to achieve transparent and effective management of national and European Union resources.

For the purposes of information and publicity measures concerning the Fund, the responsible authority set up under law 3613/07 (Government Gazette 263/I/23.11.2007) will publish, according to the above mentioned procedure, notices of each scheduled competition in the daily Greek press and in the Official Journal of the European Communities. 

Each communication action will include clear information on the participation of the EU (mainly in the form of a reference to the contribution of the EU and the percentage of assistance for the actions being promoted) and the European emblem/logo will appear alongside every national emblem/logo.

     
Information plaques or stickers will be attached to all types of equipment for co financed actions, depending on the type of equipment. One part of the plaque or sticker will be used to advertise the EU contribution (and specifically the External Borders Fund) by including a description in words and the Greek flag and the EU emblem/logo, as stipulated in Article 35 of Commission decision no. E (2008) 789/5-3-2008 on the implementation rules for Decision 574/2007/ΕC establishing the External Borders Fund. 

     
The regulatory framework governing information and publicity of actions under the programme is set out in the above Commission decision (Articles 31-35) and is concerning only the Responsible authority, because the RA will act only as an executing body. The visibility guidelines, which the RA will follow, refer to Chapter 5 of the implementing rules, and will be absolutely followed by the competent unit of the Responsible Authority (Unit 4).  The Monitoring Committee will, among other duties, supervise the implementation of the visibility obligations, according to articles 31-35 of the implementing rules.

In addition, the Responsible Authority already has experience from the application of European Union programmes which have been and which are being implemented under which it was/is the grant recipient. 

3.1.1.7. Complementarity and compatibility with actions financed by other EC instruments 

  The actions described under the priorities that are planned to be implemented under the Fund, follow on from national action taken for the same reasons at central, regional and local level. 


The actions to be implemented complement and follow on from actions taken under National and European Union programmes which have been and are being implemented under both the 2nd and 3rd Community Support Frameworks, especially programmes under the INTERREG II and ΙΙΙ Community initiatives (in terms of their cross-border aspects), the EQUAL Community initiative and the AGIS, FALKONE, OISIN, STOP, ODYSSEUS and PERIKLIS joint actions. The knowledge and experience gained from implementing operational programmes under the 3rd Community Support Framework, INTERREG II and III, ARGO, the trans-European transport networks and the European Fisheries Programme were also applied. Particular attention was paid when drafting the multiannual programme to the results of joint European operations, programmed and coordinated by Frontex, as regards national human and operational resources in green borders, the Greek  territorial waters and abroad. 
      
Hellenic Police Headquarters has also been implementing various projects co financed from operational programmes under the 2nd and 3rd Community Support Frameworks since 1995 and particular attention was therefore paid when preparing the multiannual and annual programmes to applying the knowledge and experience gained in order to include the best practices developed when planning the programmes. As such, and given that the application of the provisions of the European External Borders Fund depends on cohesion with projects defined in Objective 3 cross-border cooperation programmes, the strategy developed within the framework of the External Borders Fund is compatible with the objectives of the European Union Structural Funds (European Regional Development Fund, European Social Fund), being pursued through sectoral and regional operational programmes in the 2007-2013 financial period. 


In addition, to the above mentioned elements, for drafting the multiannual program and the annual program 2010, Greece took into account the general axes of the approved programs for the Structural Funds to be implemented during the period  2007-2013. 
3.1.1.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European resources (EUR 3.000.000,00) and 25% from national resources (EUR 1.000.000,00 from the state budget), bringing total budget of this project to (EUR 4.000.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted) or the concise process, if applicable. 
3.1.2. The purchase of one helicopter to be used for the air surveillance of Greek External borders and to support land patrols controlling land borders [(Priority 1 - Objective 4 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Police]
3.1.2.1. Purpose and scope of the action

The helicopter will be used, exclusively, for the air monitoring and patrolling of the big Hellenic external borderline (Hellenic external land borders) and the support of the extensive patrols of the land frontier units in the context of border surveillance.
The new helicopter will be equipped with the following additional systems:

1. F.L.IR system with infrared and visual camera, spotter camera and also with system that gives us a geographical coordinates.

2. GPS with moving map also slave and compatible with F.L.IR system.

3. F.L.IR Video – Audio Downlink system with crypto, compatible with our system that already exists in our helicopters.

4. Searchlight with IR and slave to F.L.IR system.

5. TETRA system compatible with our systems.

6. Analog police tactical radio system.

3.1.2.2. Expected grant recipients 


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.2.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 

The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)],  the Ministry of  Economy, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section and Technical Matters Division can implement the above mentioned action. 

3.1.2.4. Expected quantified results 
The results expected from developing/implementing this action, as described, will be effective surveillance of land borders, with the increased potential to prevent illegal immigrants from successfully entering the country and, by extension, the EU. Constant and extensive controls within the country will allow a larger number of illegal immigrants to be located and deported and the general climate of increased surveillance at external borders will discourage smugglers from attempting to bring illegal immigrants to Greece.
3.1.2.5. Indicators to be used 
Output: the number of purchased Helicopter. 
Outcome: (a) Number and quality of available means for border guards increased. 

                  (b) Better working conditions for the police personnel and the border guards. 

                  (c) Efficient surveillance at borders increased.
Impact: Increased border security.
3.1.2.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.

3.1.2.7. Complementarity with similar actions financed by other EC instruments, if appropriate
As described in point 7 of action 3.1.1. of Priority 1.

3.1.2.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 5.757.550,77) and 25% from national resources (EUR 1.919.183,59 from the state budget), bringing public spending on this project to (EUR 7.676.734,36). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Economy, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted).
3.1.3.
The purchase of vehicles type-van with security equipment and X-RAY systems for controls at the external land borders [(New Action) Implemented by the Ministry of Citizen Protection / Hellenic Police]   
3.1.3.1. Purpose and scope of the action


The vans will be used, exclusively, for the monitoring and the surveillance of the external land borders of the Hellenic territory.

The one category of the new vans will be equipped with the following additional surveillance appliances:

1. Τhermal Cameras 
2. Day and night cameras 
3. Laser rangefinders 
4. Pulse radars surface 
5. Silent generators and 
6. Communications and data transfer systems 
The second category of the new vans will be equipped with X-Ray systems, for the realisation of border controls, aiming at the detection of illegal immigrants. 


The first category vans will be disposed as follows: One (1) in the Police Directorate of Alexandroupoli - Evros and one (1) in the Police Directorate of Orestiada – Evros.

The second category vans will be disposed one (1) in the Police Directorate of Alexandroupoli - Evros and one (1) in the Police Directorate of Orestiada – Evros.
3.1.3.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.3.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Ministry of Citizen Protection may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)],  the Ministry of  Economy, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section and Technical Matters Division can implement the above mentioned action. 

3.1.3.4. Expected quantified results  

The results expected from developing/implementing this action, as described, will be effective surveillance of land borders, with the increased potential to prevent illegal immigrants from successfully entering the country and, by extension, the EU. Constant and extensive controls within the country will allow a larger number of illegal immigrants to be located and deported and the general climate of increased surveillance at external borders will discourage smugglers from attempting to bring illegal immigrants to Greece. 
Also, it is achieved the direct and vital localisation of moved and other targets, aiming at the confrontation of the cross-border crime, in each frail point, because of their transport possibility.  
3.1.3.5. Indicators to be used

Output: the number of purchased vehicles. 
Outcome: (a) Number and quality of available means for border guards increased. 

                  (b) Better working conditions for the police personnel and the border guards. 

                  (c) Efficient surveillance at borders increased.
Impact: Increased border security.
3.1.3.6. Visibility of EC funding


As described in point 6 of action 3.1.1. of Priority 1.

3.1.3.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.1. of Priority 1.

3.1.3.8. Financial Information 

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 3.825.000,00) and 25% from national resources (EUR 1.275.000,00 from the state budget), bringing public spending on this project to (EUR 5.100.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Economy, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted).

However, it is possible the two van categories to be purchased with two different procurement procedures, one for each van category.

3.1.4. The construction and upgrading of border infrastructure at the external land borders with Albania and Turkey for police services involved in the border control [(Priority 1 - Objective 1 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
3.1.4.1. Purpose and scope of the action
The purpose of this action is to improve the border infrastructure at the Greek –Albanian and the Greek – Turkish borders. The action has been included in the revised AP 2009 and is a continuation from the 2009 AP, aiming at the finalization of the construction of two new stations in Delvinaki and in Feres (including for both stations: a) the necessary furniture and IT equipment for the function/upgrade of the provided services and b) the travel expenses and per diem of the competent engineers who carry out visits and on spot inspections). Both stations will be used by the services of the Greek Police responsible for the surveillance at the external borders with Albania and Turkey and for realization of controls in the first border zone. They will also include detention facilities for the illegal migrants. 

It is expected that the implementation of this action will also contribute to addressing the needs identified in the Action Plan presented by the Greek Government in August 2010. It has to be clear that the new station in Delvinaki has under its supervision a different geographical area for the surveillance of the external borders and has nothing to do with the second Border Guard Service in Delivinaki,  for which the furniture and IT equipment was financed by the 2008 Annual Programme.
Both Feres and A’ Delvinaki are located in the Greek external borders with Turkey and Albania, respectively. Each station serves as an operational base for surveillance of two subsequent sections of the external borders. Given that the borderline is located in the mountainous area which is largely covered by forest, the surveillance of the external borders and the borders area is a very difficult task. The often patrolling of all the local roads plays is also crucial for the efficient control of illegal migration. 
Both stations contain detention facilities for persons who are located at the external borders area, either for those whose entry is refused at the border crossing points, or for those who are apprehended after having crossed the border illegally or intercepted when approaching the external borders with a view to illegally entering the Greek territory. It is expected that the action will contribute to the improvement of detention conditions for the abovementioned persons. 
The new stations will also contribute the improvement of the working conditions of the officers involved in the border surveillance, because the provision of modern infrastructures offers the opportunity to the personnel of these Services to become more effective and operational and at the same time it will increase the security degree of guarding of the apprehended illegal immigrants, who will be held in the above premises.   
Until now the competent services in Feres and A’ Delvinaki have been accommodated in an entirely unsuitable and inadequate building without a detention area. That is why the need arose to construct a new user-friendly and functional building with  adequate and suitable detention facilities, with capacity for 50-60 people in Feres and 16-18 in Delvinaki. Also, in the police services of Feres, at this moment are serving one hundred six (106) border guards and fifteen (15) police officers.

3.1.4.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.4.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [article 15 and 16 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection/ Hellenic Police Headquarters/ Finance Division/ Procurement Section, the Technical Matters Division can implement the above mentioned action.
3.1.4.4. Expected quantified results  
 
Two stations will be constructed and both will be supplied with furniture and IT equipment. This will lead to:
·     creation of decent working conditions for the personnel of the services of the Greek Police responsible for the surveillance at the external borders with Albania and Turkey and controls in the first border zone; 
· improvement of the detention conditions by illegal immigrants apprehended;
· upgrading of the building infrastructure of the Hellenic Police in a border area that does not have suitable buildings for rent to accommodate the services;
· upgrading of the building infrastructure of the Hellenic Police in a border area that already exists an old building which accommodate the Border Guard services;
· enhancement of the security among the inhabitants of the border area;

· upgrading of the internal working conditions and the modernization of the technological equipment;  

3.1.4.5. Indicators to be used
Output:  a) the number of constructed or upgraded buildings for: 1) the services of the Greek Police responsible for the surveillance at the external border with Albania and Turkey and controls in the first border zone 2) The temporary residence of persons that their entry was not allowed, because they didn’t fulfill all the requirements of entry, of persons who enter the borders illegally or when persons apprehended they attempt to cross the external borders illegally aiming at their illegal entry in the Hellenic territory. 
b) The number of the furniture and the IT equipment purchased.  

c) The number of on spot visits of the responsible engineers.
Outcome: a) Better accommodation of persons kept in the area, b) Ensure that third country nationals concerned are treated with respect and dignity, c) Better accommodation standards and modernization of the technological equipment for the personnel of the services of the Greek Police responsible for the surveillance at the external border with Albania and Turkey and controls in the first border zone.
Impact: Increased border security. 
3.1.4.6. Visibility of EC funding


As described in point 6 of action 3.1.1. of Priority 1.

3.1.4.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.1. of Priority 1.

3.1.4.8. Financial Information 

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 2.250.000,00) and 25% from national resources (EUR 750.000,00 from the state budget), bringing public spending on this project to (EUR 3.000.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted).
3.1.5.
Purchase of Coastal Patrol Vessels for the Hellenic Coast Guard (HCG) for the surveillance of the external maritime borders [(Priority 1 - Objective 7 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.6.
Purchase of High speed boats for HCG special operations in relation to the surveillance of the external maritime borders [(Priority 1 - Objective 7 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.7.
The upgrading of HCG airplanes and helicopters bases for aircrafts used for surveillance of the external maritime borders [(Priority 1 - Objective 11 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard] 

Action deleted 

3.1.8. Purchase of off – road patrol vehicles (4x4) for land surveillance of external maritime borders [(Priority 1 - Objective 7 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard] 

Action deleted 

3.1.9. Support for the establishment of temporary screening centres at the external borders for third-country nationals subject to the screening procedure [New Action implemented by the Ministry of Citizen Protection/Hellenic Police]

Action deleted 

3.1.10.
Purchase of encryption devices for units involved in the surveillance of maritime borders [(Priority 1 - Objective 13 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.11.
Purchase of Radio - Communications and electro-maritime equipment for vessels involved in the surveillance of maritime borders [(Priority 1 - Objective 15 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.12.
Purchase of Mobile Screening Systems (Vans) for checks at the external maritime border entry points and surveillance of maritime borders [New Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.13.
Purchase of thermal binocular eyepieces for the surveillance of maritime borders and the detection of illegal migrants and their facilitators [(Priority 1 - Objective 9 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 
 3.1.14. Purchase of night vision goggles for the HCG for surveillance of maritime borders [(Priority 1 - Objective 9 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.1.15. Purchase of hardware and software for the intelligence data collection and risk analysis in view of the prevention of illegal entry at the maritime borders [New Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
3.1.15.1. Purpose and scope of the action

The action aims at the purchase of hardware and software for the intelligence data collection and risk analysis in view of the prevention of illegal entry at the maritime borders. The purchased equipment will be used for the correlation and the analyzing of the security information, concerning the illegal maritime immigration, in order to be decoding and diffused in all the Hellenic Coast Guard Services which are dealing with the surveillance of the external maritime borders. Besides the prevention of illegal entry, the equipment will increase the effectiveness of investigating and analyzing intelligence data and thus will allow better to combat international networks smuggling immigrants to Greece, either as transit or as destination country. 

Regarding the purchase of Hardware & Software for criminological information analysis on illegal migration, which is considered essential, this technical equipment is a necessary tool for the HCG (particularly of the Security Division of the HCG) in order for the analysts to record, investigate, analyze, correlate, develop and depict intelligence (or even simple information) related to illegal migration and international networks smuggling immigrants to Greece. It offers instant correlation of persons, phonebooks, bank accounts, documents, facts, cases etc., visualization of the results of the correlation process,  geographical depiction of the information, network function so that more than one services can use the information at the same time. 

Taking into account that illegal migration is inextricable part of organized crime, the hardware and software purchased will be able to take advantage of and utilize information and intelligence gathered from the wider field of organized crime always with final goal the increased effectiveness in combating illegal migration. 

 
This technical equipment will be used in a central level by the analysts of the HCG Security Division of the Ministry of Citizen Protection.

 This technical equipment (software & hardware for criminological information analysis on illegal immigration as organized crime) is constituted of approximately 50-60 software licenses for the analysis of the criminological information. The exact type of the licenses will be determined after the end of the procurement procedures. The technical equipment should have five years technical support and needs two plotters to operate. The total cost for the above equipment amounts to EUR 850.000,00.  

3.1.15.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Ministry of Citizen Protection/Hellenic Coast Guard HQs.

3.1.15.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement Division, as well as the State Security Division can implement the above mentioned action.

3.1.15.4. Expected quantified results  


It is an extremely useful and essential tool for the HCG that will increase its effectiveness (particularly of the Security Division) in combating organised crime in terms of illegal immigration, by being able to record, investigate, analyze and develop intelligence or even simple information relevant to this field and also exchange intelligence with other services.

3.1.15.5. Indicators to be used 


Output: The technical equipment (software & hardware) for the creation of a national file of investigation, analysis and development of intelligence relevant to organized crime, specifically illegal migration.


Outcome: Enhanced awareness of risks and threats; increased effectiveness in combating illegal immigration as organized crime.


Impact: Increased border security; increased knowledge base for operational decision making.

3.1.15.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.

3.1.15.7. Complementarity with similar actions financed by other EC instruments, if appropriate 

As described in point 7 of action 3.1.1. of Priority 1.

3.1.15.8. Financial Information 

This specific action (software & hardware for criminological information analysis on illegal immigration as organized crime) depends on 75% European Union co-financing (EUR 637.500,00) and 25% from national resources (EUR 212.500,00), which must be covered by the Ministry of Citizen’s Protection/Hellenic Coast Guard, through the Public Investment Programme. The funding for this project therefore totals EUR 850.000,00. 

The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process.
3.1.16. Purchase of patrol boats [(Priority 1 - Objective 4 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Police]    
3.1.16.1. Purpose and scope of the action

The proposed action concerns the purchase of two (2) patrol boats which will be distributed to Orestiada and Florina Police Directorates. This process will operate as a pilot project, in order to be detected all the procurement weaknesses, since the specific equipment will be purchased for the first time. Therefore, it has been proposed the financing of additional six (6) boats to be purchased under the 2012 Annual Program. The boats will be modern manufacture and technology, specifically drawn in order to face the wave, developing high speeds. It should have the essential floatability, so even if it is submerged by waters to have the faculty to remain in the surface of water and moreover it will be supposed it is accompanied by study of inundation. The total length should be around 6 metres. They will be entirely consisted by strengthened aluminium with utilisation of materials of technology that will render the all manufacture much more light, lending simultaneously high resistances. These boats will be properly manufactured in order to be sailed in rivers with shallow waters. For that reason they will not have a keel, but will have upgraded bottom for resistance in the hits of the tree trunks.  The above described patrol boats will be used for the realization of patrols, in the lakes and the rivers at the borders between Greece, FYROM, Albania and Turkey, for the borders surveillance in those areas. 

3.1.16.2. Expected grant recipients  
The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.

3.1.16.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)],  the Ministry of  Development, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section and Technical Matters Division can implement the above mentioned action. 

3.1.16.4. Expected quantified results 

The results expected from developing/implementing this action, as described, will be effective surveillance of riverine borders, with the increased potential to prevent illegal immigrants from successfully entering the country and, by extension, the EU. Constant and extensive controls along the external borders will allow a larger number of illegal immigrants to be located and deported and the general climate of increased surveillance at external borders will discourage smugglers from attempting to bring illegal immigrants to Greece.
3.1.16.5. Indicators to be used 
Output:  the number of purchased patrol boats.
Outcome: (a) Actual use of equipment and means of transport increased.

                  (b) Number and quality of available equipment for border guards increased. 

                  (c) Efficient surveillance at borders increased.
Impact: Increased border security.
3.1.16.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.

3.1.1.7. Complementarity with similar actions financed by other EC instruments, if  appropriate 

As described in point 7 of action 3.1.1. of Priority 1.

3.1.16.8. Financial Information

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 67.500,00) and 25% from national resources (EUR 22.500,00 from the state budget), bringing public spending on this project to (EUR 90.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the concise process  (draft competition of bids).
3.1.17. Purchase of 35-seat buses [(Priority 1 - Objective 4 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]

3.1.17.1 Purpose and scope of the action

The above-mentioned four (4) vehicles will be used by the Services of Greek Police for the transportation of personnel, where this is required, aiding the border police forces in cases of emergency operations which are related with the borders control and surveillance. These buses don’t have any specific equipment installed, because their purpose is transportation of police personnel and not the conduction of operations. 

3.1.17.2. Expected grant recipients  
The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.

3.1.17.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)],  the Ministry of  Development, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section and Technical Matters Division can implement the above mentioned action. 

3.1.17.4. Expected quantified results 

The results expected from developing/implementing this action, as described, will be effective surveillance of the land borders, with the increased potential to prevent illegal immigrants from successfully entering the country and, by extension, the EU. Constant and extensive controls along the external borders will allow a larger number of illegal immigrants to be located and deported and the general climate of increased surveillance at external borders will discourage smugglers from attempting to bring illegal immigrants to Greece.
3.1.17.5. Indicators to be used 
Output:  the number of purchased buses.
Outcome: (a) Actual use of equipment and means of transport increased.

                  (b) Number and quality of available equipment for border guards increased. 

                  (c) Reaction capacity in emergency situations increased.

                  (c) Efficient surveillance at borders increased.
Impact: Increased border security.
3.1.17.6. Visibility of EC funding

As described in section 6 of the action 3.1.1.

3.1.17.7. Complementarity with similar actions financed by other EC instruments, if  appropriate 
As described in section 7 of the action 3.1.1.

3.1.17.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European resources (EUR 495.000,00) and 25% from national resources (EUR 165.000,00 from the state budget), bringing public spending on this project to (EUR 660.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted).
3.1.18. Purchase of Police Patrol Dogs and Police vehicles for their transportation [(Priority 1 - Objective 4 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Police]
3.1.18.1. Purpose and scope of the action

The above – mentioned (appr.) forty (40) police dogs will facilitate the police officers and border guards work, during the operations for localization the illegal immigrants, tying to cross the external land borders illegally. The purchased dogs will be trained by special police escorts-trainers in order to increase their capacity to detect from long distances the attempts of crossing the borders illegally. The proposed respective number of police vehicles (type station wagon 4x4), will be used for their transportation at the borderline, where the approach is inaccessible with the conventional means, due to the environmental conditions. So, the proposed action will give the opportunity to the Border Guards Services to upgrade their operational level, as well as the capacity of apprehension more illegal immigrants in shorter timeframe.    

3.1.18.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.18.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)],  the Ministry of  Development, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section, the Technical Matters Division and the Special Unit for the Neutralizing of Explosive Devices  can implement the above mentioned action. 

3.1.18.4. Expected quantified results  

The results expected from developing/implementing this action, as described, will be the increased potential of the police officers and border guards to effectively detect the immigrants, who have crossed or with a view to cross the external land borders illegally, from a long distance. 
3.1.18.5. Indicators to be used

Output: the number of purchased police dogs and police vehicles.
Outcome: (a) Actual use of police dogs and equipment increased.

                   (b) Number and quality of available detecting methods for border guards increased. 

                  (c) Efficient operations at the external borders increased.
Impact: Increased border security.
3.1.18.6. Visibility of EC funding


As described in point 6 of action 3.1.1. of Priority 1.

3.1.18.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.1. of Priority 1.

3.1.18.8. Financial Information 

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 1.001.250,00) and 25% from national resources (EUR 333.750,00 from the state budget), bringing public spending on this project to (EUR 1.335.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted).
3.1.19. The upgrading of the police services’ infrastructure at the external land borders involved in the borders control [(Priority 1 - Objective 1 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
3.1.19.1. Purpose and scope of the action

The specific action has been proposed in the 2011 and 2012 AP as well, due to the increased needs of the Police Services which are dealing with the borders protection and surveillance. Besides, the purpose of the action is to enhance the national efforts for the upgrading of the Police Services’ buildings which are located at the external borders and are dealing with the external land borders protection, including the border islands. The action refers to the co financing of renovation and reconstructions costs of several Police Services and Detention Centres, including the necessary furniture and IT equipment or other equipment related to the function of the Stations, for the upgrade of the provided security services. Also, it is proposed to be financed: a) the purchase of specialized software and hardware for the preparation of topographical studies from the competent engineers, only for the percentage which is used for the buildings financed under EBF (depreciation method) and b) the travel expenses and per diem of the competent engineers and project supervisors who carry out visits and on spot inspections. 

The need for the implementation of this action is demonstrated by the degraded infrastructure and the very bad situation of most Police stations and Detention Centers which are located at the external borders or near them. The rationale for financing such an action is to reconstruct as many Police buildings and detention facilities in the Greek territory, with a smaller budget in comparison with the complete construction solution. All the buildings, which are going to be renovated are in the property of the Hellenic Police and with the new equipment will be more functional and friendly for the Hellenic Police personnel. Also, all of them have detention spaces, mainly or exclusively used for the detention of the illegal immigrants who are apprehended after having crossed the border illegally or intercepted when approaching the external borders with a view to illegally entering the Greek territory. 
So, the provision of modern infrastructures offers the opportunity to the personnel of these Services to become more effective and operational and at the same time it will increase the security degree of guarding of the apprehended illegal immigrants, who will be held in the above premises.

The action also contributes to the Action Plan’s objectives, because with the renovated infrastructure will be improved the detention facilities for the apprehended illegal immigrants.

Below, it is presented an indicative list of the projects which have been carried out and financed under the specific action:

	No
	Indicative list of Projects
	Budget 

	1.
	CCTV at Police Building in Kipi (Evros Region) 
	51.340,98

	2.
	CCTV at Police Building in Soufli, Tihero & Metaxades (Evros Region)
	73.800,00

	3.
	
Purchase of Router devices at the Police Building in N. Vissa (Evros Region)
	2.500,00

	4.
	Reconstructions & upgrading at Police Building on Simi 

(Dodecanese Region)
	68.752,16

	5.
	Purchase of Air Conditioning Devices  for the Klimakio N. Vissa

 (Evros Region)
	2.840,00

	6.
	Firebreak network for the Police Building in N. Vissa (Evros Region)
	15.000,00

	7.
	Reconstructions & upgrading at Police Building in isl.  Agathonisi (Dodecanese Region)
	67.581,61

	8.
	Upgrading of illegal immigrants special staying  area at Venna

 (Rodopi Region)
	73.477,09

	9.
	Purchase of electric generator for the Police Building in Kristalopigi (Florina Region)
	6.200,00

	10.
	Upgrading for truck control room & Purcase of Air Conditioning Devices for  the Police Building in Kipi (Evros Region)
	42.987,00

	11.
	Reconstructions & upgrading at Police Buildings in N.Vissa & Metaxades  (Evros Region)
	72.589,00

	12.
	Reconstructions & upgrading at Police Buildings in Tihero, Soufli & Kiprino (Evros region)
	844.538,27

	13.
	Reconstructions & upgrading of Police Building on Isl. Leros 

(Dodecanese Region)
	45.000,00

	14.
	Upgrading of illegal immigrants special staying  area at Filakio Poros Alexandroupolis (Evros Region)
	108.356,54 

	15.
	Purchase of PCs for the upgrading of the operational capacity of Orestiada Directorate 
	4.300,00

	TOTAL
	1.479.262,65


3.1.19.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.19.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [article 15 and 16 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection/ Hellenic Police Headquarters/ Finance Division/ Procurement Section, the Technical Matters Division can implement the above mentioned action.
3.1.19.4. Expected quantified results


Several Police buildings will be reconstructed and renovated and will be supplied with furniture and IT equipment. This will lead to:
·     creation of decent working conditions for the personnel of the services of the Greek Police responsible for the surveillance at the external borders, including border islands, and controls in the first border zone; 
· improvement of the detention conditions for illegal immigrants apprehended at the external border ;
· upgrading of the buildings infrastructures of the Hellenic Police in border areas that already exists an old building which accommodate the Police services;
· enhancement of the security among the inhabitants of the border areas;

· upgrading of the internal working conditions and the modernization of the technological equipment;

· upgrading the providing services of the competent engineers, by installing modern specialized software;  

3.1.19.5. Indicators to be used

Output:  a) the number of reconstructed or upgraded buildings;  number of the Greek Police officers accommodated in upgraded stations who are responsible for border controls; increased capacity of upgraded facilities (number of places ) for temporary residence of persons that their entry was not allowed, because they didn’t fulfil all the requirements of entry, of persons who enter the borders illegally or persons apprehended when they attempt to cross the external borders illegally aiming at their illegal entry in the Hellenic territory;  the number of furniture and IT equipment purchased; the number of software licenses purchased; 
Outcome:  a) Better accommodation of persons kept in temporary detention facilties within border stations, b) Ensure that third country nationals concerned are treated with respect and dignity, c) Better accommodation standards and modernization of the technological equipment for the personnel of the services of the Greek Police responsible for the surveillance at the external borders and controls in the first border zone, d) More efficient work methods for the engineers dealing with the studies of the reconstructive buildings and centres.
Impact: Increased border security. 

3.1.19.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.
3.1.19.7. Complementarity with similar actions financed by other EC instruments, if appropriate

As described in point 7 of action 3.1.1. of Priority 1.
3.1.19.8. Financial Information

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 1.500.000,00) and 25% from national resources (EUR 500.000,00 from the state budget), bringing public spending on this project to (EUR 2.000.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted) or the concise process, if applicable.
3.1.20. Support of the operational costs related to the implementation of integrated border management system at the land Greek-Turkish borders and Initial Reception and Detention Centres for illegal immigrants in Evros region [(Priority 1 - Objective 4 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]

3.1.20.1. Purpose and scope of the action


Greece is still facing an exceptional migratory pressure, especially at the land Greek-Turkish border in the Evros region, even if the Hellenic Police has made efforts to reduce the high illegal immigration routes in the specific area. In that context, Greece supports the implementation of the Integrated Border Management System (IBMS) in the Evros region, in order to reinforce the competent Services to ensure effective border control at this border section and to deal with increasing migratory flows in the region. As described in Chapter 1, the development and an implementation of the IBMS is one of the key priorities to be pursued by Greece and supported with the funding available under the External Borders Fund. In that context, it is proposed, in addition to the 2011 and 2012 APs actions, the support to certain operational costs related to the implementation of integrated border management system at the land Greek Turkish border and for the operation of Initial Reception and Detention Centres for illegal immigrants in the Evros region:
1. As far as the border control activities are concerned, the proposed action will co-finance operational-running costs of the Hellenic Police Services involved in the establishment and implementation of the integrated border management system in the Evros region. Indicatively, these costs may include in particular the functional expenditures for the services concerned, such as reparation/maintenance costs for the patrol vehicles/vessels and other equipment and fuels and spare parts for vehicles/vessels involved in border control activities. 
This action may co-finance also the travel costs and per diem of the Hellenic Police personnel transferred for the temporary reinforcement of the competent services at external borders having to copy with increased migratory pressure. The specific personnel will be deployed to these specific border sections to reinforce their surveillance and protection. For the moment, the most significant pressure is experienced in the Evros region. In that context, a reinforcement of approximately (150) HP personnel will be deployed in Autumn 2012 from several Police Services to the Police Directorate of Orestiada and Alexandroupolis, for the strengthening of border control at the Hellenic-Turkish land border. The duration of the specific reinforcement operations, will last approximately three months or more, depending on the magnitude of the existing problems. This action will also be financed under 2011 Annual Program. 

2. In addition, the strategy for integrated border management will also respond to increasing migratory flows in the Evros region. Moreover, Greece developed and is currently implementing the Action Plan on Asylum Reform and Migration Management. One of the main objectives is to improve the conditions in facilities used for first reception (screening) and detention of migrants. Taking these important developments, the establishment of several modern facilities in the Evros Region will be co-financed under action 3.1.6 of the 2012 AP. To complement the establishment of new facilities and in order to respond to the current needs, the proposed action will co-finance certain categories of operational/ running costs contributing to the improvement of the conditions in screening and detention facilities located in the Evros region. This may include, among others, costs related to food, medical care, cleaning or some equipment of the facilities concerned such as pillows, layers, blankets and some other necessary operational costs (the power and water supply). Additionally, through this action will be financed the upgrading of the operational office in Orestiada Police Directorate, in order to facilitate the implementation of the FRONTEX operations (POSEIDON etc), in terms of p.c.s, printers, scanners, ups, consumables etc.   
All the categories of particular running costs to be covered within the framework of this action will be consulted with the Commission ahead of their occurrence. Moreover, all the invoices related to the implementation of the action should be stamped with the EBF marking.  

3.1.20.2. Expected grant recipients 
The Responsible Authority is the grant recipient of this action and has assigned some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters and the Initial Reception Service of the Ministry of Citizen Protection.
3.1.20.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation the Ministry of Citizen Protection/ Hellenic Police and the First Reception Service, as well as the Ministry of Development, Competitiveness and Shipping can implement the above mentioned action. 
3.1.20.4. Expected quantified results 

The results expected from developing/implementing this action, as described, will be the effective support of the competent Services establishing and implementing the integrated border management system (IBMS) at the land Greek-Turkish border and the improvement of the conditions in screening and detention facilities, in particular located in the Evros region. 
3.1.20.5. Indicators to be used 

Output: The category of running-operational costs financed, percentage of running costs covered for specific category within a period concerned, the number of police officers deployed to reinforce the border control in in a given period, percentage of redeployed officers with the staff present on the ground for a given period.
Outcome: Actual use of equipment and means of transport increased, Quality of the available equipment for border guards increased, Efficient surveillance and protection of land border with Turkey, establishment and support to the integrated border management system at the land border with Turkey, improvement of detention and screening conditions, timely implementation of relevant actions under the Greek Action Plan on Migration Management and Asylum Reform. 
Impact: Increased border security.

3.1.20.6. Visibility of EC funding 

As described in point 6 of action 3.1.1. of Priority 1.

3.1.20.7. Complementarity and compatibility with actions financed by other EC instruments 

As described in point 7 of action 3.1.1. of Priority 1.

3.1.20.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European resources (EUR 1.350.000,00) and 25% from national resources (EUR 450.000,00 from the state budget), bringing total budget of this project to (EUR 1.800.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted) or the concise process, if applicable. 
3.1.21. Support for the operation of the First Reception Service (F.R.S.) and for the establishment of temporary facilities for screening and detention purposes [(Priority 1 - Objective 1 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ First Reception Service & Hellenic Police)]
3.1.21.1. Purpose and scope of the action

The first part of the action concerns supportive measures for the enhancement of the First Reception Service administrative capacity, in order to effectively fulfil its mission.   These actions include the financing of the necessary technological equipment (p.cs, printers, consumables etc) and the necessary furniture. The above equipment constitutes the preparatory reinforcement measures for the First Reception Service, in order to have the administrative capacity to effectively implement the establishment of the First Reception Centre in Fylakio/Evros.  
The second part of the specific action supports the establishment of temporary screening and detention centres for third-country nationals who were apprehended at the external borders or after crossing the borders illegally. These temporary centres will be operating, via the lease of hotels or other suitable premises in order to be addressed the exquisite needs, coming from arrests of illegal immigrants. 

Greece currently faces a particular migratory pressure with the increasing mixed migratory flows. These people are coming to Greece in order to cross the country with final destination in another member state, some of them would stay illegally in Greece and some others would like to apply for asylum. 

As it was identified in the Action Plan presented by the Greek Government in August 2010, one major strategic objective is to deal with these mixed flows of immigrants in a way which safeguards both the need for border controls against illegal immigration and the need to provide protection to refugees and particularly vulnerable groups. That is why a proper screening procedure needs to be put in place, by establishing Screening Centres. The mission of Screening Centres is to take care of the screening, registration and identification of third-country nationals who enter Greece without meeting legal requirements or being apprehended and to identify those who are in need of international protection or belong to a vulnerable group, so that they can be distinguished from illegal migrants who will be issued with the removal decisions. After the screening procedure is finished the third country nationals will be transferred respectively to the Detention Centers or Reception facilities for asylum seekers. 
The existing facilities for the screening and detention of immigrants, who are initially apprehended at the external borders, are inadequate to accommodate the increasing numbers of third countries nationals entering Greece illegally. In particular, the need to ensure the suitable separation of the various groups of immigrants different in terms of gender, age, nationality and healthy conditions reinforced the need for more facilities. This need will be addressed in coming years by the construction of permanent screening centers and the increase of the existing detention one. However, on a temporary basis, the national competent authorities have to find alternative solutions to address the urgent need for extra capacity in order to conduct the efficient and quickly identification of the immigrants’ status. 

For these reasons, the proposed action concerns the co financing of rental costs of several buildings which are suitable for carrying out the screening procedures in relation to third countries nationals and to accommodate them during this process, acting both as screening and detention temporary centres. 

3.1.21.2. Expected grant recipients  
The Responsible Authority will be the grant recipient of this action and will assign some of its obligations to the appropriate Divisions of the Ministry of Citizen Protection.

3.1.21.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 
The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection can implement the above mentioned action. 

3.1.21.4. Expected quantified results 

The results expected from developing/implementing these actions, as described, will be the enhancement of the administrative capacity of the First Reception Service and the establishment of temporary screening and detention facilities for the illegal immigrants, in terms of financing the rental costs for the temporary hospitality of the apprehended illegal immigrants. 

3.1.21.5. Indicators to be used 
Output: The number of technological equipment and furniture purchased; the number of persons sorting in rented facilities after the entering in the country irregularly through  the external land or maritime borders 
Outcome: More efficient management of immigration flows. Improved conditions for the illegal immigrants. 

Impact: Increased border security.

3.1.21.6. Visibility of EC funding 
As described in point 6 of action 3.1.1. of Priority 1.

3.1.21.7. Complementarity with similar actions financed by other EC instruments, if  appropriate 

As described in point 7 of action 3.1.1. of Priority 1.

3.1.21.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from Community resources (EUR 75.000,00) and 25% from national resources (EUR    25.000,00 from the state budget), bringing public spending on this project to (EUR  100.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which has been followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is either the direct assignment or the open or restricted process.

3.1.22. Purchase of 10 patrol motorcycles for the Hellenic Coast Guard (HCG)/ (Priority 1-Objective 7 of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
3.1.22.1 Purpose and scope of the action

This provision will enhance the land & coastal surveillance capacity of the Port Authorities and supplement the rest of the operational means by permitting immediate access to remote locations. Considering their capabilities and overall advantages (i.e. provide high manoeuvrability and quick access to virtually any land area while being immediately available without requiring specific preparation needs, require low maintenance costs and no sophisticated training to be ridden, etc.) off-road motorcycles may prove an integral operational means able to facilitate some of the Port Authorities’ most specific needs.

3.1.22.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of the obligations to the appropriate Divisions of the Ministry of Citizen Protection/Hellenic Coast Guard HQs.

3.1.22.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement  Division, as well as the State Security Division can implement the above mentioned action.

3.1.22.4. Expected quantified results  


Ten (10) patrol motorcycles would ensure the following: 

· More effective checks for detection of targets approaching coasts with difficult and complex configuration and more effective interception of illegal immigrants disembarked on these areas 

· These motorcycles would have easier access to these areas, in terms of detection  and interception of illegal immigrants disembarked ashore

· Better management of resources for coastal surveillance by land especially in terms of timely reaction capability 

3.1.22.5. Indicators to be used 


Output: The number of purchased motorcycles to reach areas close to the coastline, inaccessible by conventional vehicles


Outcome: Enhance the surveillance of coastal areas by land; enhance the reaction capability to illegal immigration incidents in these areas being inaccessible by conventional vehicles;


Impact: Increased border security

3.1.22.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.

3.1.22.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.1.22.8. Financial Information 

This specific action (purchase of 10 patrol motorcycles) depends on 75% European Union co-financing (EUR 55.350,00) and 25% from national resources (EUR 18.450,00), which must be covered by the Ministry of Citizen’s Protection/Hellenic Coast Guard, through the Public Investment Programme. The funding for this project therefore totals EUR 73.800,00. 

The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process.

3.1.23.
The upgrading of HCG Central Helicopters Base [(Priority 1-Objective 11of M.A.P)  Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
3.1.23.1. Purpose and scope of the action


 The HCG helicopters have to perform an important task as regards control and surveillance of the external sea borders, taking into account all aspects, in particular, the geographical, and the wide area of responsibility (FIR ATHINAI). As a result, their most effective utilisation requires an integrated plan for maintaining their flight capability. A key requirement of this plan is the development/upgrading of the means of appropriate material-technical equipment.

              The scope is the purchase and maintenance of peripherals and equipment of HCG Helicopters Ground Base.

3.1.23.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Ministry of Citizen Protection/Hellenic Coast Guard HQs.

3.1.23.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Ministry of Citizen’s Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation, the Ministry of Development, Competitiveness and Shipping, the Ministry of National Defense and the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement Division, as well as the Aerial Operational Means Division can implement the above mentioned action. 

3.1.23.4. Expected quantified results 


The upgrading of the HCG Central Helicopters Base, is expected to have a decisive contribution to minimising the time required and improving the quality of repair – maintenance of air means.

3.1.23.5. Indicators to be used


Output: The acquisition of equipment and peripherals for the HCG’s Helicopter Ground Base

Outcome: Improvement of technical support for the helicopters, better reaction capability to illegal immigration incidents at sea;


Impact: Increased border security 

3.1.23.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.


3.1.23.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.1.23.8. Financial Information 

This specific action (upgrading of the HCG Central Helicopters Base) depends on 75% Community co-financing (EUR 201.000,00) and 25% from national resources (EUR 67.000,00), which must be covered by the Ministry of Citizen’s Protection/Hellenic Coast Guard, through the Public Investment Programme. The funding for this project therefore totals EUR 268.000,00. 

The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process. 

3.1.24.
Upgrade of Hellenic Coast Guard (HCG) Helicopter equipment and provision of support equipment [(Priority 1-Objective 5 of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
3.1.24.1. Purpose and scope of the action

The objectives of this project are the upgrade of helicopter equipment and the provision of support equipment in order for the Hellenic Coast Guard (HCG) Helicopters Squadron to be able to carry out its mission more efficiently.

The HCG Helicopters Squadron has a double role, involving mainly maritime reconnaissance, control and surveillance missions within the Hellenic FIR/ATHINAI, whilst also participating and operating under FRONTEX, executing missions related to EU external borders control. Particularly, in the sea border between Greece and Turkey, a rather dense illegal immigration activity takes place that requires constant surveillance, in order for it to be controlled and countered.

3.1.24.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of the obligations to the appropriate Divisions of the Ministry of Citizen Protection/Hellenic Coast Guard HQs.

3.1.24.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation, the Ministry of Development, Competitiveness and Shipping and the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement  Division, as well as the Aerial Operational Means Division can implement the above mentioned action. 

3.1.24.4. Expected quantified results 

The upgrade and maintenance of necessary HCG helicopters’ equipment is expected to address the problem of diminished control and surveillance capacity of the HCG by increasing the number of helicopters capable to carry out missions set by either HCG or FRONTEX.  A bigger number of available full mission capable helicopters will result to a more intensive surveillance presence on the EU external frontiers able to complement and broaden the information and operation network established and supported by the summation of the HCG and FRONTEX operational means through an enhancement of the real-time exchange of information concerning the control of the coast line and the sea area. 

3.1.24.5. Indicators to be used

Output: The upgrade and provision of HCG’s Helicopter’s equipment

Outcome: Better reaction capability to illegal immigration incidents at sea

Impact: Increased border security 

3.1.24.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.


3.1.24.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.1.24.8. Financial Information 
This specific action (upgrading of the HCG Central Helicopters Base) depends on 75% Community co-financing (EUR 224.060,72) and 25% from national resources (EUR 74.686,90), which must be covered by the Ministry of Citizen’s Protection/Hellenic Coast Guard, through the Public Investment Programme. The funding for this project therefore totals EUR 298.747,62. 

The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process. 

3.1.25.
Upgrade of Hellenic Coast Guard (HCG) Aerial Means equipment and provision of support equipment [(Priority 1-Objective 5 of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
3.1.25.1. Purpose and scope of the action

The action focuses in the following procurement of equipment:

· Procurement of two (02) Network Attached Storage (NAS) devices for the Hellenic Coastguard. The requested Network Attached Storage will be used by the Hellenic Coastguard’s Air Means Unit which is based in Dekelia Air Force Base, Athens, Greece. A Network Attached Storage (NAS) unit is file-level computer data storage device connected to a computer network providing data access to heterogeneous clients. NAS is often made as a computer appliance – a specialized computer built from the ground up for storing and serving files – rather than simply a general purpose computer being used for this role. 

· Procurement of three (03) Airborne Digital Video Recorders for the Hellenic Coastguard. The requested Airborne Digital Video Recorders will be used by the Hellenic Coastguard’s Air Means Unit which is based in Dekelia Air Force Base, Athens, Greece. The Airborne Digital Video Recorder (DVR) is an electronic device that records video in a digital format to a disk drive, USB flash drive, SD memory card or other local or networked mass storage device. DVR offers a direct and effective replacement for airborne videocassette recorders (VHS), with much smaller size, less weight, less power consumption, at a low cost, and the advantage of digital technology with no special playback unit required.We expect that the procurement of the abovementioned equipment will enhance the detection and documentation capabilities of the Hellenic Coastguard’s Air Means, particularly in the fields of human trafficking control, fisheries and marine pollution control.

· Procurement of four (04) digital camera geotagging GPS units for the Hellenic Coastguard. The requested GPS geotagging units will be used by the Hellenic Coastguard’s Air Means Unit which is based in Dekeleia Air Force Base, Athens, Greece. A geotagging GPS unit is a portable device that can be attached on the hot shoe of a DSLR camera and provide latitude, longitude, altitude and time information for each photograph taken using the camera. This way, the geotagging GPS unit records the exact position of the snapshots for future documentation and prosecution purposes. The geotagging information (latitude, longitude, altitude and time) is stored in the electronic archive of the picture taken and/or can appear on the actual photograph as well. We expect that the procurement of the abovementioned equipment will enhance the detection and documentation capabilities of the Hellenic Coastguard’s Air Means (airplanes and helicopters) particularly in the fields of human trafficking control and fisheries control. 

· Procurement of two (02) airborne navigation-communication units (“NAVCOMs”) for the Hellenic Coastguard. The requested airborne navigation-communication units (“NAVCOMs”) will be used by the Hellenic Coastguard’s Airplane Squadron which is based in Dekelia Air Force Base, Athens, Greece. An airborne navigation – communication unit (“NAVCOM”) is a combination of several devices such as GPS, VHF Omnidirectional Range(VOR), Instrument Landing System (ILS), and VHF communication radio. It is mounted on the panel and replaces all the older conventional above mentioned devices in a single unit with less wiring, interference and space. Handling and data presentation is very friendly to the user. The precision of the navigation features is better as well as the communication quality.   We expect that the procurement of the abovementioned equipment will enhance the operational characteristics of the single engine airplanes of the Squadron, due to less workload and communication interferences and better navigational signal reception. All these result to an extended operational patrolling time with increased safety factor. This helps the detection of human trafficking incidents as well as other illegal acts which may take place in the areas of interest.
3.1.25.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Ministry of Citizen Protection/Hellenic Coast Guard HQs.

3.1.25.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation, the Ministry of Development, Competitiveness and Shipping and the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement  Division, as well as the Aerial Operational Means Division can implement the above mentioned action. 

3.1.25.4. Expected quantified results 

· During the patrols of the HCG Air Means Unit, the air crews take large amounts of pictures and videos for documentation purposes. With the available storage equipment (removable media only) the file storage capacity is limited. With the use of a Network Attached Storage system, all files can be stored and filed in order to create a database without any capacity and accessibility restrictions. Such a database can be accessible both within a local network area and through internet access.

· During the patrols of the HCG Air Means Unit, the FLIR and day camera Operators take large amounts of video footage for documentations purposes. With the existing analog video cassette recorder (VHS) it takes a lot of time and effort to determine the exact location of each recording; moreover, the conversion of the footage into digital format is quite unpractical and it always leads to a great loss in video quality. 

By upgrading our existing analog video cassette recorder (VHS) into digital, all recordings can be easily filed, accessed and processed. More particularly, the digital video recorders enable the easy transfer and playback of the recorded footage through the use of simple removable media, (flash drives, external HDs etc) that can be connected to the digital recorder via a commercial adapter. Then, the transferred files can be easily processed and filed with the use of ordinary processing software. Until now, all the above mentioned processes were carried out with the use of conventional VHS recorders on board the airplanes. Those outdated devices however do not allow for fast, versatile and effective processing of the recorded data.

· The air crews of the HCG Air Means Unit take large amounts of photographs during the patrols of the aircrafts for documentation purposes. Due to the large number of photographs taken during the mission, it is sometimes difficult to assess the exact location of each shot after of the mission during the analysis/processing/reporting phases. The geotagging GPS devices address this particular issue by recording the exact position (latitude, longitude, altitude) and time of every shot taken during the flight. This way, the crews can file the pictures more effectively and accurately while the possibility of errors is eliminated.   

· The current electronic navigation – communication  equipment of the HCG single engine airplanes is more than 25 years old. Most of the navigation equipment is either out of order or has diminished precision. The radio performance is very poor and has no FM immunity nor 8,33 kHz spacing capabilities, which are mandatory for flying within controlled airspace. The total cost of purchasing and installing each of all these devices separately, is greater than the above mentioned airborne navigation-communication unit. The much friendlier cockpit environment will eliminate crew fatigue, and improve its performance. These systems can also be upgraded due to their compatibility with similar systems which can be purchased in the future, such as Traffic Collision Avoidance System or advanced navigation databases which increase safety. 

3.1.25.5. Indicators to be used


Output: The upgrade and provision of HCG’s Aerial Means equipment


Outcome: Better reaction capability to illegal immigration incidents at sea


Impact: Increased border security 

3.1.25.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.


3.1.25.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.1.25.8. Financial Information 

 This specific action (upgrading of the HCG Central Helicopters Base) depends on 75% Community co-financing (EUR 81.150,00) and 25% from national resources (EUR 27.050,00), which must be covered by the Ministry of Citizen’s Protection/Hellenic Coast Guard, through the Public Investment Programme. The funding for this project therefore totals EUR 108.200,00. 

The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process. 

3.1.26. Purchase of a heartbeat detector [(Priority 1 - Objective 5 of M.A.P.) Action implemented by the Ministry of Citizen Protection/Hellenic Police)]

3.1.26.1. Purpose and scope of the action

The above - mentioned portable heartbeat detector with small size and weight, durable manufacture, modern technology and recent production, is considered as extremely necessary equipment in order to effectively address the current needs for the detection of illegal immigrants who are hiding within the vehicles which try to pass the external borders. This portable device will be used for the borders control activities only, since this equipment facilitates the border guards and police personnel duties and increases the capability to easily identify a living organism that is hiding in special places of transportation means, by criminal trafficking organizations. With the above device the competent Police forces are able to operate and locate any hidden suspicious immigrants who try to cross the external land borders illegally. The device has been allocated to the Alexandroupolis Police Directorate, in order to be used by the responsible Border Guard Services for the above purposes.

Consecutively, after a capable time period of the above equipment usage, will be proposed the purchase of additional items, financed under the 2011 and 2012 Annual Programs, in order to cover the operational needs of the Orestiada and Alexandroupolis Directorates of Evros region.  

3.1.26.2. Expected grant recipients 

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.

3.1.26.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body
 
The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of  Citizen Protection / Hellenic Police Headquarters / Technical Matters Division and Alexandroupolis Directorate can implement the above mentioned action. 

3.1.26.4. Expected quantified results 
The expected results from the development/implementation of the action concerned, in line with its description, are intended to be the tackling of illegal immigration relating, to illegal transit of immigrants, across Greece’s external borders, hidden in various transportation vehicles. For that reason, the supplied equipment is allocated in the Alexandroupolis of the Hellenic Police that have responsibility for control over those entering and leaving via Greece’s external borders.   

3.1.26.5. Indicators to be used

Output: the number of heartbeat detector device for the control of the hidden illegal immigrants in transportation means.
Outcome: Increased security at Border’s crossing points, with the purchase of the above equipment, aim at reducing significantly the rate of the illegal immigration.

Impact: Increased border security. 
3.1.26.6. Visibility of EC funding 


As described in point 6 of action 3.1.1. of Priority 1.

3.1.26.7. Complementarity and compatibility with actions financed by other EC instruments 


As described in point 7 of action 3.1.1. of Priority 1.

3.1.26.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from Community resources (EUR 52.500,00) and 25% from national resources (EUR 17.500,00 from the state budget), bringing public spending on this project to (EUR 70.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Economy, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which has been followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the concise process (open or restricted). 
3.1.27. The development of illegal immigrants’ recording stations to be used at the border crossing points [(New Action) Implemented by the Ministry of Citizen Protection / Hellenic Police] 
3.1.27.1. Purpose and scope of the action

The specific action will finance, as complement equipment, the purchase of three integrated recording stations for the digital registration of the illegal immigrants’ fingerprints, who are apprehended at the external borders, focusing especially in Evros region. Also, in the action will be included the installation of the stations and the training of the competent personnel, as well as the upgrading of the server, located in the Criminal Investigations Division (in Athens) which constitute the central data base for the fingerprints registration and identification. Lastly, the action will also cover the relocation of the two existing stations in the Border Guards of Feres and Orestiada and the new one will be distributed in the Police Directorates of Evros region. 

3.1.27.2. Expected grant recipients 

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.1.27.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 

The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of  Development, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section, Criminal Investigations Division, Information System Division and Aliens Division can implement the above mentioned action. 

3.1.27.4. Expected quantified results 
The three new recording stations, aim to address the existing problems, which are identified when illegal immigrants at the external borders. The above systems will operate complementary to the i-Fado system, since it will give results from the fingerprints database, in case there are cases of apprehended illegal immigrants who posses false/falsified travel documents.   
3.1.27.5. Indicators to be used 

Output: the number of purchased recording stations;
Outcome: Increased security at Borders, with the purchase of the above stations, aim at reducing significantly the rate of the illegal immigration 
Impact: Increased border security.
3.1.27.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.

3.1.27.7. Complementarity with similar actions financed by other EC instruments, if  appropriate
As described in point 7 of action 3.1.1. of Priority 1.

3.1.27.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 55.350,00) and 25% from national resources (EUR 18.450,00 from the state budget), bringing public spending on this project to EUR 73.800,00. The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the concise procurement procedure (open or restricted).
3.2.
ACTIONS IMPLEMENTING PRIORITY 2
3.2.1.
Establishment of a land based system (1 radar station and 2 cameras with all appropriate equipment) in Lesvos Island for surveillance of maritime borders [New Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.2.2. Purchase of equipment for the HCG Operations Centre coordinating the surveillance of external maritime borders [(Priority 1 - Objective 10 of M.A.P.) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted 

3.2.3. The establishment of two Regional Operational Centres for the External Land Borders’ Management [(Priority 2 - Objective 1 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)] 

3.2.3.1. Purpose and scope of the action

The specific action concerns supportive measures for the establishment of two Regional Operational Centers for the External Land Borders’ management. These Centers will be established in existing Border Guard Services in Alexandroupolis and in Orestiada, aiming at the coordination of the local patrol units and the interoperability with the Central Operational Centre in HPHQ and later with the National Coordination Center.    

The specific proposal will cover the expenditures, which are necessary for the operation of the above Centres, such as: Personal Computers, Notebooks, Servers, printers, scanners, monitors, projectors, fax machines, furniture and chairs, air-conditions and reconstruction works for the space configuration where the Centers will be placed. 
The above equipment will be used exclusively for the function of the two Operational Centers, which will ensure the effective communication and the cooperation, in strategic level, with all the competent, with land borders tasks, Services in Greece. 

3.2.3.2. Expected grant recipients

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.2.3.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [articles 8 and 15 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Citizen Protection/Hellenic Police Headquarters/ Finance Division/ Procurement Section and the Aliens, Technical Matters and Information Technology Divisions can implement the above mentioned action.
3.2.3.4. Expected quantified results 
            The expected results from the development/implementation of the action concerned, in line with its description, are intended to be the purchase of the necessary equipment and IT infrastructure that will be needed for the operation of two Regional Operational Centre for the land borders’ management and their interoperability with similar centres, of the other involved security Authorities, in Greece. 
3.2.3.5. Indicators to be used

Output: the number of purchased personal computers, notebooks, servers, printers, scanners, monitors, projectors, fax machines, furniture and chairs, air-conditions and the number of construction works implemented.  
Outcomes: a) Increase in information exchange and cooperation at National level, concerning external land borders effective management b) Creation of a coherent ‘’land border security picture”.
Impact: Increased border security.
3.2.3.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.

3.2.3.7. Complementarity with similar actions financed by other EC instruments, if appropriate
As described in point 7 of action 3.1.1. of Priority 1.

3.2.3.8. Financial information

This specific project, which comes under priority 2, will receive 75% financing from Community resources (EUR 150.000,00) and 25% from national resources (EUR 50.000,00 from the state budget), bringing total budget of this project to (EUR 200.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the draft competition (concise process). The action will finish until 30-06-2011.    
3.2.4.
Conduct of a feasibility study for the establishment of a surveillance system in north Aegean Sea [(Priority 2-Objective of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard

3.2.4.1. Purpose and scope of the action


A feasibility study will be conducted for the establishment of a surveillance system in the North Aegean Sea including the purchase and installation of 3 radar stations and appropriate equipment in selected areas in Alexandroupoli, Samothraki island and Limnos island.

This study is a supportive element of the proposal for the Annual Programme 2011 (according to the Multi-Annual Programme) concerning the establishment of a surveillance system in the North Aegean Sea with an estimated cost of 2.000.000 €. This study will identify the necessary technical and financial aspects that should be taken into account for the establishment of the surveillance system in the North Aegean Sea, which will follow. 

The A.T.I.C.S. feasibility study implemented by project JLS/ARGO/2004/09 should not be associated with the feasibility study for the establishment of a surveillance system in the North Aegean Sea proposed under the 2009 AP. The objective of the A.T.I.C.S. study is to examine the possibility to expand the functionality of the existing Vessel Traffic Services (VTS) infrastructure situated in Piraeus, Patra, Antirio, Rafina, Lavrio, Corfu island and Igoumenitsa. Furthermore, the aim of the A.T.I.C.S. study is to identify the methods as well as the means needed, in order to upgrade VTS systems to a modern control and surveillance tool. VTS systems have been designed primarily for navigational safety purposes. Note that there is no regional association of these two studies as in the North Aegean Sea, where the feasibility study proposed under the 2009 AP will be implemented, there is no existing monitoring VTS system to be examined by the A.T.I.C.S. study.

3.2.4.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of the obligations to the appropriate Divisions of the Ministry of Citizen Protection/ Hellenic Coast Guard HQs.

3.2.4.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation the Ministry of Development, Competitiveness and Shipping, the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement Division, as well as the Maritime Traffic Monitoring Division can implement the above mentioned action.

3.2.4.4. Expected quantified results 

The conduct of the feasibility study for the establishment (purchase and installation) of radar stations and the appropriate equipment in certain areas in the north Aegean Sea is necessary in order all aspects for the proper function of the surveillance system are taken into account. This system would be used complementarily with the above – mentioned AIS infrastructure in selected areas of the north Aegean Sea, for surveillance of maritime borders.

3.2.4.5. Indicators to be used

Output: the conduct of a feasibility study on the number of purchased and installed radar stations for surveillance of maritime borders as well as all appropriate equipment

Outcome: Enhancement of the HCG national Surveillance System; enhanced extent of awareness of risks and threats; increased reaction capability with regard to detection and interception of illegal border crossers


Impact: More effective management of maritime borders; increased border security.

3.2.4.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.

3.2.4.7. Complementarity with similar actions financed by other EC instruments, if appropriate


As described in point 7 of action 3.1.1 of Priority 1.

3.2.4.8. Financial information

This specific action (to conduct a feasibility study for the establishment of a surveillance system) depends on 75% Community co-financing (EUR 52.121,25) and 25% from national resources (EUR 17.373,75), which must be covered by the Ministry of Citizen Protection/ Hellenic Coast Guard through the Public Investment Programme. The funding for this project therefore totals EUR 69.495,00.

 The procurement procedure, which will be followed for the implementation of the specific action according to the national legislation and article 11 of the implementing rules, is the open or restricted process. 

3.3
ACTIONS IMPLEMENTING PRIORITY 3

No actions proposed
3.4
ACTIONS IMPLEMENTING PRIORITY 4
3.4.1.
Development of the 2nd Generation of SCHENGEN Information System (SIS II) –  Upgrading of the existing network of the Ministry of Citizen Protection/Hellenic Coast Guard and the purchase of appropriate hardware (desktops and laptops) [(Priority 2-Objective 4  of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]
Action deleted
3.4.2. The support for the establishment of Network Systems required for the implementation of the National Visa Information System (N-VIS) for consulates [(Priority 4-Objective 2-3 of M.A.P)  Action implemented by the Ministry of Foreign Affairs)]
Action re-programmed and presented as action 3.4.7

3.4.3. The purchase and development of i-FADO (False Authentic Documents On Line) System to be used at the border crossing points [(New Action) Implemented by the Ministry of Citizen Protection / Hellenic Police] 
3.4.3.1. Purpose and scope of the action

The FADO System (False Authentic Documents On Line) constitutes the implementation of the EU Council’s decision for the creation of an electronic system of information record keeping and pictures of safety documents in which would have access all the EU-Member States examiners of safety documents. The operational function of this system began in 2004 and then entered from the 1/12/2006 in his final phase of operation, providing in the EU-Member States possibilities of complete exploitation of it (registration of genuine and factitious safety - travelling documents and probative identity). 

Afterwards, it has been realised an upgrade of the FADO System, via the development of two additional operation levels, i.e. the i-FADO and the PRADO from which the first was already forecasted by the initial planning of the System. These two new applications (i-FADO and PRADO) are differentiated from the FADO, as for the identity of the users who will have access in the provided information and their possibilities.
The proposed action, which is focusing to the establishment of i-FADO, will be installed for the purpose of line checks and its implementation is intended to be used, exclusively, for the external borders’ controls.  Specifically, it is proposed to finance the following hardware equipment:

· Two (2) Servers with the appropriate software system. The software will include a Proxy Server, a firewall, a system for the identification of invasions (IDS), application for the communication with the central base of i-FADO and application server of open code (open source).
· One hundred (100) personal computers (p.cs)
The basic principles of System i-FADO are: 

1. Central information available from the i-FADO server. 

The central server will "host" a steady but significant number of "static» HTML pages and images. The information will be available in all EU languages. 

2. Frequent updating of the information available from the System FADO. 

3. Manage user accounts by national authorities. 

3.4.3.2. Expected grant recipients 

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.4.3.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body 

The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of  Development, Competitiveness and Shipping,  the Ministry of  Citizen Protection / Hellenic Police Headquarters/ Finance Division/ Procurement Section, Criminal Investigations Division, Information System Division and Aliens Division can implement the above mentioned action. 

3.4.3.4. Expected quantified results 
The purpose of implementing i-FADO is to strengthen the enforcement authorities which are responsible for controls (eg Border Guarding Services) with an automated system to provide images and information, relating to the security features of genuine security documents (travelling and probative identity) of the EU member states and third countries. Additionally, in this system will be available information documents (alerts) for false documents indicating the forged evidence and how to recognize them. 

3.4.3.5. Indicators to be used 

Output: the purchase and development of the i-FADO System;  
Outcome: Increased security at Borders, with the purchase of the above system, aim at reducing significantly the rate of the illegal immigration 
Impact: Increased border security.
3.4.3.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.

3.4.3.7. Complementarity with similar actions financed by other EC instruments, if  appropriate
As described in point 7 of action 3.1.1. of Priority 1.

3.4.3.8. Financial information

This specific project, which comes under priority 1, will receive 75% financing from European Union resources (EUR 57.150,00) and 25% from national resources (EUR 19.050,00 from the state budget), bringing public spending on this project to EUR 76.200,00. The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the concise procurement procedure (open or restricted).
3.4.4.
The purchase of software for the upgrading of the Hellenic Police Network for the development of the SCHENGEN Information System II (S.I.S. II) [(Priority 2-Objective 4 of M.A.P) Action implemented by the Ministry of Citizen Protection /Hellenic Police]

3.4.4.1. Purpose and scope of the action


To fulfil the tasks concerning the police checks on persons within the areas of Hellenic Police responsibility, as provided for by the SCHENGEN Borders Code, it is proposed the upgrade of the existing network of the Hellenic Police, by using, firstly, an integrated system which will be modulated in the HP network (for the compatibility tests in October 2011) and secondly by the development of a completed system which will fulfil the obligations of the Schengen Information System II. Specifically, it is necessary to be developed the implementation study, from which will be arisen the exact requirements, both in terms of equipment and software, based in the technical specifications ICD/DTS 3.0. After the compatibility tests which have to be completed in October 2011, will be purchased the appropriate hardware and software for the tests concerning Milestone 2 (Global Tests, Sirene).  

The purchase, installation and adjustment of the appropriate equipment and software will make the 2nd generation of the Schengen Information System (SIS II) fully operational and give access of the system to all Hellenic Police Authorities. The above equipment will be financed under the 2011 Annual Program. 


However, it was considered as a necessary action, the purchase of reliable-tested software of SIS II, in order to be used for compatibility tests with the existing equipment of the Information Technology Division of the HPGQ, before the installation of the integrated SIS II.  For that reason, it was selected the source code of the software of a Cyprus company, used for the implementation of the Cyprus SIS II. 
3.4.4.2. Expected grant recipients

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Citizen Protection/Hellenic Police.

3.4.4.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [articles 8 and 15 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Citizen Protection/Hellenic Police Headquarters/ Finance Division/ Procurement Section and the Information Technology Division can implement the above mentioned action.
3.4.4.4. Expected quantified results 


 The upgrading of the Hellenic Police network and the purchase of the appropriate equipment and software will enable the Hellenic Police Authorities, for alongside the effective checks of persons and also to conduct the prescribed SIS II checks on the Hellenic territory.
3.4.4.5. Indicators to be used

Output: The number of purchased software;

Outcome: Compatibility tests in order to become SIS II operational; better performance of the system; setting up the necessary preparatory components for SIS II; access of HCG authorities to SIS II; 

Impact: Increased border security; better integration of the immigration control processes at the land borders; better management of users’ workload
3.4.4.6. Visibility of EC funding
As described in point 6 of action 3.1.1. of Priority 1.
3.4.4.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.1. of Priority 1.
3.4.4.8. Financial Information
This specific project, which comes under priority 2, will receive 75% financing from Community resources (EUR 56.250,00) and 25% from national resources (EUR 18.750,00 from the state budget), bringing total budget of this project to (EUR 75.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the   Ministry of Economy and Finance, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the regular procurement procedure (open or restricted). 
3.4.5.
Training of HCG personnel in computerised applications of the 2nd Generation of SCHENGEN Information System (SIS II) and SIS-SIRENE (Priority 4-Objective  of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Coast Guard 

3.4.5.1. Purpose and scope of the action


Training of HCG personnel from Divisions of the Central Service of the Ministry of and, in particular, from local services (Port Authorities) in computer applications of SIS II and SIS-SIRENE will contribute to their familiarisation as users with these applications, making them fully useable as regards the capabilities it offers and, as a result, more effective in its operation, especially the familiarization with its software.


The training will be undertaken by experienced trainers from the Hellenic Police on the premises of the Ministry of Citizen Protection /Hellenic Police Headquarters, which has appropriate training rooms and suitable equipment/material (computers, printed and electronic material, such as user manuals).

3.4.5.2. Expected grant recipients

Responsible Authority will be the grant recipient of this action and will assign some of the obligations to the appropriate Divisions of the Ministry of Citizen Protection/ Hellenic Coast Guard HQs.
3.4.5.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation, the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement Division, the Training Division, as well as the Public Security Division can implement the above mentioned action.

3.4.5.4. Expected quantified results


Training of HCG personnel/users of these computer applications will contribute to their familiarisation with them and their understanding of the capabilities they offer through study of the user manuals provided, in printed and electronic form, as well as practical training under the guidance and supervision of the trainers. This is expected to lead to:



●
the speed/reduction in time required to conduct the checks in relation to familiarisation/quality use of the computer applications by their users;



●
the percentage increase in the number of checks conducted on a daily, monthly and annual basis in these services after user training relating to the computer applications.

●     a better management of the users’ workload in quantitative terms related to checks as well as the other assigned tasks, e.g. when checking numerous crew members of cruise ships staying at the port for only a few hours or when checking crew members of different types of vessels (cruise ships, fishing vessels, cargo vessels, pleasure boats) arriving at the port simultaneously or within 2 – 3 hours time.  
3.4.5.5. Indicators to be used


Output: Provision of a training to HCG personnel in computerised applications of the 2nd Generation of SCHENGEN Information System (SIS II) and SIS-SIRENE.

Outcome: Reliable and consistent use by the users; exploitation of the SIS II/SIS - Sirene to its fullest potential

Impact: Increased knowledge base for operational decision making; better management of users’ workload.

3.4.5.6. Visibility of EC Funding 

As described in point 6 of action 3.1.1. of Priority 1.

3.4.5.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.4.5.8. Financial information

This specific action to train HCG personnel in computerised applications of the 2nd generation of Schengen Information System (SIS II) and SIS-SIRENE, depends on 75% Community co-financing (EUR 150.000,00) and 25% from national resources (EUR 50.000,00), which must be covered by the Ministry of Citizen Protection/ Hellenic Coast Guard through the Public Investment Programme. The funding for this project therefore totals EUR 200.000,00. 
3.4.6. Support for the installation of the Visa Information System, consisting from the Network Systems (NET-VIS) and the National Visa Information System (N-VIS), in the Greek consulates [(Priority 4-Objective 2-3 of M.A.P) - Action implemented by the Ministry of Foreign Affairs]
3.4.6.1. Purpose and scope of the action

The objective of the action is to co-finance the implementation of NET-VIS and N-VIS in Greece, regarding costs for system design, implementation, roll out and personnel training (including travel costs in order to train MFA employees (users and Administrators) on the use of the National Visa Information System (N-VIS), in the Greek consulates) within the framework of the N-VIS and NET-VIS contracts signed in September 2010. The total value of the N-VIS contract is 9.753.670,86 €, and of the NET-VIS contract is 9.215.243,88 €.

The action is a multi-annual action and was proposed in the revised EBF Annual Programme 2009. It is intended to be co-financed, under the 2009, 2010 and 2011 annual programmes, the 75% of the total value of the N-VIS and NET-VIS contracts. The following table shows what has been funded under the 2009 Annual Programme and will be funded under the 2010 and 2011 Annual Programmes in relation to the N-VIS contract:

	N-VIS

	Rev. ANNUAL PROGRAMME 2009

	PHASE
	BUDGET (€)

	Implementation study
	3.979.113,36

	Design and implementation of the EL-VIS Software
	

	Equipment installation in the national data centres
	

	Software and equipment testing
	

	Trial operation
	

	Rev. ANNUAL PROGRAMME 2010

	PHASE
	BUDGET (€)

	Roll Out
	3.477.753,42

	Final Acceptance
	

	VIS-MAIL extension
	562.206,09

	On-line Application extension
	94.438,17

	Personnel Training
	645.000,00

	ANNUAL PROGRAMME 2011

	PHASE
	BUDGET (€)

	VIS-MAIL extension
	374.804,09

	On-line Application extension
	220.355,73

	Personnel Training
	400.000,00


Similarly, the next table shows what has been funded under the 2009 Annual Programme and will be funded under the 2010 and 2011 Annual Programmes in relation to the NET-VIS contract:
	NET-VIS

	Rev. ANNUAL PROGRAMME 2009

	PHASE
	BUDGET (€)

	
	0,00

	Rev. ANNUAL PROGRAMME 2010

	PHASES
	BUDGET (€)

	
	0,00

	ANNUAL PROGRAMME 2011

	PHASES
	BUDGET (€)

	Implementation Study
	9.215.243,88

	Equipment Installation
	

	Personnel Training
	

	Operation Testing
	

	Roll Out
	


The implementation of this action is part of a national project for the installation of VIS in the Greek consulates and has as its overall objectives to: 

· harmonize the procedures followed and systems used to issue visas with Greece’s statutory commitments to the European Union and its obligations as a signatory to the Schengen Convention;

· develop and operate the national visa system (N-VIS) and purchase, install and operate the necessary (IT and biometric) equipment with the operational and technical attributes specified when the central European visa system (C-VIS) was developed;

· coordinate the development of the national system with the requirements and timetable laid down by the European Commission’s VIS team.


The implementation of the national VIS project for consulates is divided into two separate contracts managed by the Ministry of Foreign Affairs with a total budget of 18.968.914,74 €:

· a contract for the N-VIS project, concerning the Greek information system which will implement the new National Visa information (NVIS) system. The contactor has to provide the Ministry Foreign Affairs with the appropriate equipment (PCs, biometric- scanners, printers, routers, etc) and the relevant software.
· a contract for the NET-VIS project, concerning the communication part (network) between Greek Consular Authorities abroad (about 130 Consular posts) and the Ministry of Foreign Affairs.

As for the timeline, the Greek Consulate Authorities in third countries must be technically ready to be connected via NET-VIS (network) to the NEW VISA INFORMATION SYSTEM using N-VIS (software), as is determined in the Regulation of VIS (EU 767/2008), and in the Commission's decision determining the first three regions for the VIS start of operations. The roll out started in October 2011, the following Greek consulates in North Africa have been equipped and are fully functional up to date: Alexandria, Cairo, Tunis, Algiers, Casablanca, Beirut, Tel Aviv, Amman, Jerusalem and Damascus. The 2010 AP funding was instrumental to ensure the compliance of Greece with the roll out to N.Africa within the required timeline. 
As for the whole VIS project implemented throughout 2009, 2010 and 2011 APs, the IT equipment has been shipped, installed and set up in all 130 consular posts. Furthermore, consular posts in Doha, Kuwait, Riyadh, Nairobi, Islamabad, Hanoi, Manila, Tirane, Brasilia, Astana and Tokyo are already on-line, awaiting the deployment of VIS according to the planned Roll-out.
As for the Borders Crossing Points (BCPs), responsible for the interoperability with the N-VIS, is the Hellenic Police and it is clear that these two conventions (N-VIS and NET-VIS), do not include the connection of the BCPs.
3.4.6.2. Expected grant recipients

The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Ministry of Foreign Affairs.
3.4.6.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

Because of the nature of the VIS project, it is neither permitted as a matter of principle nor feasible to work with the private sector, for reasons of security, personal data protection etc. The Ministry for Citizen Protection/Hellenic Coast Guard (National Centre for Sea Borders and Finance Division) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [Law 3566/2007, “Validation of the organisation plan of the Ministry of Foreign Affairs as a code”], only the Ministry of Foreign Affairs which is responsible for the operation of the Consular Authorities abroad is entitled to implement the above mentioned action and inform accordingly the competent EU institutions, the police liaison officers and similar services and organisations in other Member States.
3.4.6.4. Expected quantified results 


As a result of this project, the authorities will be able to:

· connect to the C-VIS system in order to manage and support the Schengen visa application life cycle;

· support the national visa application life cycle;

· ascertain that applicants are bona fide;

· identify travellers with no documents;

· determine the state responsible for examining asylum applications;

· identify and register illegal persons with no documents.
3.4.6.5. Indicators to be used
Output: Under the 2010 AP several stages of the VIS implementation were completed. The outputs are indicated in the above table. The main output is that approximately 10 Consular Posts in third countries in N Africa were connected to the VIS system in accordance with roll out. Τhe data will be directly juxtaposed with the ones of the C-VIS, proportion of visa applicants whose biometrics are collected at the consulates or via external service providers, number of fingerprint scanners (as much as the Consular Posts) available for use at consular offices, number of passport readers (as much as the Consular Posts) in use at consular offices, rate of integration of the immigration control processes at consulates (i.e speed of communication and transfer of data regarding visa applicants and persons entering external borders among consulates and central authorities), number of consular officers trained. 
Outcome: Enhancement of the visa application procedure, facilitation of the fight against fraud, identification of persons who previously applied for a visa and reduction of visa shopping. All the above issues require the on-line communication between the Greek Consular Posts (NVIS). 
3.4.6.6. Visibility of EC Funding 

As described in point 6 of action 3.1.1. of Priority 1.

3.4.6.7. Complementarity with similar actions financed by other EC instruments, if appropriate 

There are no similar actions financed by the EU in this area.

3.4.6.8. Financial information


The proposed action requires from the rev. Annual Program 2010 the amount of 4.779.397,68 Euros. 
The European Union co-financing is 75%, which is assessed at 3.584.548,26 Euros and the national contribution is 25% that is 1.194.849,42 Euros, which the annual programme is required to meet through the Public Investment Programme.
3.5. Actions implementing priority 5.

3.5.1. The incorporation of the Common Core Curriculum for Border Guards for the Hellenic Police personnel [(Priority 5-Objective 1 of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
Action partially included in action 3.5.6.  

3.5.2. Linguistic training of the Hellenic Police personnel involved in border control [(Priority 5-Objective 1 of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
Action re-programmed and presented as action 3.5.7.  

3.5.3.
Training of HCG personnel in matters related to the management of external borders [(Priority 5-Objective 4 of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]

Action deleted 
3.5.4.
Purchase of a simulator for training of HCG vessels’ captains and crews' in charge of the surveillance of maritime border [(Priority 5-Objective 5 of M.A.P) Action implemented by the Ministry of Citizen Protection / Hellenic Coast Guard]



Action deleted 

3.5.5. In situ training on visa policy issues for consular staff [(Priority 5-Objective 3 of M.A.P) Action implemented by the Ministry of Foreign Affairs]


Action deleted 
3.5.6. Training of Hellenic Police personnel in matters related to the management of external borders [(Priority 5-Objective 1 of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
3.5.6.1. Purpose and scope of the action

Since training of police personnel and border guards on matters concerning management of migration flows generally is the key to success, for 2009 training has been planned with the object of incorporating the Common Training Standard into Greece’s police training system. This standard has been incorporated and financed by the 2008 and 2009 APs. In the specific program was decided to be proposed for financing: 1) the completion of a training, initially financed under 2009 AP, concerning the Common Training Standard, consisting of trainers’ expenditures and practical training of the trainees, according to the above Standard of Frontex and 2) specialized trainings focusing in the management of external borders. Indicatively, are proposed for financing trainings for the Hellenic Police personnel dealing with: a) the passport control methods (identification of false/falsified travel documents), b) the management of the illegal immigrants, c) the cooperation and coordination with the competent Services of other member-states for borders security issues, d) the collection and elaboration of the operational information concerning the borders security, e) the interviews and debriefing methods, f)  identification process of the apprehended illegal immigrants, g) Schengen – SIRENE information system and h) use of the information data for the analysis of criminological information concerning the illegal immigration transport (based of the software packs financed under the 2007 AP ‘’iBase user, iBase Designer‘’ etc) and methods for the confrontation of the illegal immigrants trafficking. 

In the above trainings will participate approximately 550 police officers and borders guards, in two or more days seminars consisting of five or less cohorts. The specific personnel deal with the borders surveillance and the illegal immigration management. Such Services are the Passport Control Services, the Borders Guard Services and other competent, with borders’ protection, Services, i.e. land, aerial and maritime Border Crossing Points.

3.5.6.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.5.6.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [articles 11 and 15 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Citizen Protection/Hellenic Police Headquarters/Training Division can implement the above mentioned action. 

3.5.6.4. Expected quantified results 
The expected results from the development/implementation of the action concerned, in line with its description, are planned to be the effective, modern and productive training of police personnel and border guards on matters concerning management of migration flows, in accordance with the policies of the EU and its competent agencies. Moreover, achievement of the above goal contributes to extending uniformity at all organisational levels of the services active in managing external borders.

3.5.6.5. Indicators to be used

Output: Number and range of courses organised, the number of participants taking part in trainings. Number and share of the staff of border guards educated and trained.
Outcome: Good knowledge of the applicable rules by the police personnel and the border guards. 
Impact: More coherent application of EU rules and standards in border control. 
3.5.6.6. Visibility of EC funding

As described in point 6 of action 3.1.1.  of Priority 1.

3.5.6.7. Complementarity with similar actions financed by other EC instruments, if appropriate 

As described in point 7 of action 3.1.1.  of Priority 1.

3.5.6.8. Financial Information
This specific project, which comes under priority 5, will receive 75% financing from European Union resources (EUR 615.000,00) and 25% from national resources (EUR  205.000,00 from the state budget), bringing public spending on this project to (EUR  820.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Economy, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget).
3.5.7. Linguistic training of the Hellenic Police and the Hellenic Coast Guard personnel involved in border control [(Priority 5-Objective 1 of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
3.5.7.1. Purpose and scope of the action

Training consists of theory lessons by the above section, the mission of which is to provide ongoing education and skills to police officers concerning the foreign language training.


With this activity it is sought, accordingly with the list of best practices for the management of external borders and the readmission of Schengen M/S, training of border guards, in languages of neighboring to Greece countries, from where emanates or even goes through, the legal or illegal immigration to Greece, so that the frontier circulation and the frontier Authorities, more generally, are facilitated to operate controls, in cases of illegal passage of external borders. The languages included to be developed, in this program, are English, Turkish, Albanian, Bulgarian and Arabic.

The above training includes theoretical training, lasting 3-4 months and will be carried out in Athens and Beroia in the premises of the Postgraduate Studies and Further Training Department (School) of the Hellenic Police.

There is the possibility for about 66 H.P. and 7 H.C.Q. personnel to be trained in the above training courses.

3.5.7.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.
3.5.7.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body

The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [articles 11 and 15 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Ministry of Citizen Protection /Hellenic Police Headquarters/Training Division can implement the above mentioned action. 

3.5.7.4. Expected quantified results 

The expected results from the development/implementation of the action concerned, in line with its description, are planned to be the effective, modern and productive training of police personnel and border guards on matters concerning the linguistic training in languages of neighboring to Greece countries, from where emanates or even goes through, the legal or illegal immigration to Greece, so that the frontier circulation and the frontier Authorities, more generally, are facilitated to operate controls, in cases of illegal passage of external borders.
3.5.7.5. Indicators to be used

Output: Number and range of courses organised, the number of participants taking part in trainings. Number and share of the staff of border guards educated and trained.
Outcome: More effective communication between the police personnel and the immigrants who are located at the external borders when crossing or are attempting to cross the Greek external land borders illegally 
Impact: Increased border security via the improvement of the interpersonal communication methods. 
3.5.7.6. Visibility of EC funding

As described in point 6 of action 3.1.1. of Priority 1.

3.5.7.7. Complementarity with similar actions financed by other EC instruments, if appropriate 

As described in point 7 of action 3.1.1.  of Priority 1.

3.5.7.8. Financial Information


This specific project, which comes under priority 5, will receive 75% financing from European Union resources (EUR 465.000,00) and 25% from national resources (EUR 155.000,00 from the state budget), bringing public spending on this project to (EUR 620.000,00). The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget).
3.5.8.
Training of HCG’s REIMS F-406 pilots [(Priority 5-Objective of M.A.P) Action implemented by the Ministry of Citizen Protection/ Hellenic Coast Guard]

3.5.8.1. Purpose and scope of the action


Training of two (02) HCG REIMS F-406 aircraft’s operators. The purpose of this project is the improvement of REIMS F-406 readiness concerning operations of air surveillance and reconnaissance at maritime boarders.

Given the gradual activation of the Hellenic Coast Guard’s Airplane Squadron this training is of great importance. Hellenic Coast Guard has three twin engine aircrafts of this type, of great abilities concerning the surveillance of the external borders.  

The duration of the training is two weeks and will be undertaken by any authorised training institution, in Greece or overseas.

3.5.8.2. Expected grant recipients

Responsible Authority will be the grant recipient of this action and will assign some of the obligations to the appropriate Divisions of the Ministry of Citizen Protection/ Hellenic Coast Guard HQs.
3.5.8.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Ministry of Citizen Protection (Finance Division of the Hellenic Police Headquarters) may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority.  According to our national legislation , the Ministry of Citizen Protection/Hellenic Coast Guard/Financial Services Division, the Procurement Division, the Training Division, as well as the Aerial Operational Means Division can implement the above mentioned action.

3.5.8.4. Expected quantified results


Training of HCG  REIMS F-406 aircraft’s pilots consists of two parts:

I. Ground School: This program must be aligned with the EASA PART 147 standards and must be approved by the authorised institution.

II. Flight Training: The program must be aligned with the JAR standards  and must be approved by the authorised institution.

3.5.8.5. Indicators to be used


Output: Provision of REIMS F-406 Flight and Ground training. Increase of the number of pilots who can fly operationally the specific type of aircraft.   


Outcome: Exploitation of the REIMS F-406 fullest potential. Acquisition of training certificate.
Impact: Improvement of  REIMS F-406 readiness. Improvement of the country’s sea boarders surveillance. 
3.5.8.6. Visibility of EC Funding 

As described in point 6 of action 3.1.1. of Priority 1.

3.5.8.7. Complementarity with similar actions financed by other EC instruments, if appropriate 


As described in point 7 of action 3.1.5. of Priority 1.

3.5.8.8. Financial information

This specific action to train the HCG type REIMS F-406 aircraft’s operators, depends on 75% Community co-financing (EUR 52.500,00) and 25% from national resources (EUR 17.500,00), which must be covered by the Ministry of Citizen Protection/ Hellenic Coast Guard through the Public Investment Programme. The funding for this project therefore totals EUR 70.000,00. 

3.5.9. Training equipment [(Priority 5 - Objective 2 of M.A.P.) Action implemented by the Ministry of Citizen Protection/ Hellenic Police)]
3.5.9.1. Purpose and scope of the action


Efficient and comprehensive training of police officers and border guards in matters relating generally to the management of migration flows is essential to ensure effective border controls in line with EU requirements and to equip border guards with the necessary skills to handle all possible situations arising at the borders. To this end the basic key to success and depends on having the following training and other equipment are considered to be necessary: 

•
(4)   simulators for shooting practice and scenarios making in order to ensure that border guards receive necessary training in view of possible dealing with criminals at borders, practical, for the practical training of the border guards and 

•
(2) 
complete systems for parallel translation to be distributed in the Hellenic Police Academy and the Further Education Police Academy in order to improve language training with modern learning tools.

3.5.9.2. Expected grant recipients


The Responsible Authority will be the grant recipient of this action and will assign some of her obligations to the appropriate Divisions of the Hellenic Police Headquarters of the Ministry of Citizen Protection.

3.5.9.3. Where appropriate, justification regarding project(s) implemented directly by the responsible authority acting as an executing body


The Responsible Authority may act as the executing body of projects co financed by the External Borders Fund where the project comes under its exclusive authority as the national public body and cannot be allocated to another agency or authority. According to our national legislation [article 11 and 15 of the Presidential Decree 14/2001 (Government Gazette I 12/31.01.2001)], the Development, Competitiveness and Shipping, the Ministry of Citizen Protection/ Hellenic Police Headquarters/ Finance Division and the Training Division can implement the above mentioned action.

3.5.9.4. Expected quantified results 


The results expected from developing/implementing this action, as described, will be efficient, modern and effective training of police officers and border guards on matters relating to the management of migration flows in accordance with the policies of the EU and the competent organisation (Frontex).

3.5.9.5. Indicators to be used

Output: the number of purchased simulators and translation systems in order to be increased the technical and practical capabilities of the police officers.   

Outcome: Modernisation / upgrading of technical and practical educational equipment.

Impact: Improved the educational methods for trainings concerning border controls and the management of migration flows.  

3.5.9.6. Visibility of EC funding


As described in point 6 of action 3.1.1. of Priority 1.
3.5.9.7. Complementarity and compatibility with actions financed by other EC instruments 

As described in point 7 of action 3.1.1. of Priority 1.

3.5.9.8. Financial information


This specific action, which comes under priority 1, will receive 75% financing from Community resources (EUR 637.500,00) and 25% from national resources (EUR 212.500,00 from the state budget), bringing public spending on this project to EUR 850.000,00. The national contribution must be covered by the Ministry of Citizen Protection, in cooperation with the Ministry of Development, Competitiveness and Shipping, through the Public Investment Programme (and hence the ordinary budget) and the procurement procedure, which will be followed for the implementation of the specific action according to our national legislation and article 11 of the implementing rules, is the open or concise process (international competition close competition of bids, if applicable).

4.
TECHNICAL ASSISTANCE

4.1 Purpose of the technical assistance


Technical assistance is a valuable tool and is vital if the projects described above are to be developed/implemented effectively. If focuses mainly on the organisation of the Responsible Authority and on the programming, design, preparation, evaluation, management, monitoring, publicity, application and control of the actions integrated under the External Borders Fund and co financed from European Union and national resources. 


The Technical Assistance will finance measures of publicity, such as preparation of the Responsible Authority’s web site and publication of relevant data, the preparation of the procedure manuals by a consultant company, translations of programmes (Greek to English and vice versa) by authorized private offices, expenditures for the meetings with other competent National and EU Services, scientific books and magazines related to the budgetary and economical management for the Responsible Authority’s personnel, trainings of the Responsible Authority’s personnel, on spot checks by Unit B of the Responsible Authority and the Audit Authority, travelling expenditures of the personnel of all the designated authorities (Responsible Authority, Certifying and Audit Authority) and purchase of electronic computers (p.cs), relevant technical equipment and consumables for the designated authorities (Responsible Authority, Certifying and Audit Authority). Also, will be financed the renovation and refurbishment of the Responsible Authority’s premises and relevant equipment and the employment of additional administrative personnel and consultants for the effective operation of all designated authorities. Lastly, it is indented to be financed by the Technical Assistance, reasonable telecommunication, postage and other operational costs and the purchase of transportation means, for the Responsible Authority’s execution of duties. Specifically, will be financed the purchase of one (1) car and one (1) motorcycle, in order to be facilitated the Responsible Authority’s workload, such as: (a) on-spot verification missions and monitoring visits to the implemented actions, (b) transportation of big files and (c) execution of other administrative works, necessary for the operation of the Responsible Authority. 
Additionally, an information activity will be organized to present the achievements of the 2010 annual programme. The implementation trail of the 2010 AP actions will be presented with the references to the budget and the purpose and scope of each action. The different stakeholders from the services involved in the implementation of the Fund and other public bodies and agencies will be invited to the above mentioned presentation. 


The Technical assistance has been calculated only from the European Union financing, giving the sum of EUR 1.000.000,00 for the Annual Program 2010 (100% EU contribution).   

4.2 Expected quantified results

 
The results expected from the use of Technical Assistance are faster implementation of the actions planned and a better standard of management, monitoring and implementation, in order to make the best possible use of European Union and national resources. This will be achieved by improving the administrative and technical capacity of those involved in the management, monitoring and control system at all stages of design, programming, evaluation, management, selection, monitoring, publicity, application and control.

4.3 Visibility of EC funding


As described in point 6 of action 3.1.1. of Priority 1.
5.
DRAFT FINANCING PLAN
	Annual Programme – Draft Financial Plan

Table 1 – Overview table

	Member State: GREECE

	Annual programme concerned: 2010

	Fund: EXTERNAL BORDERS  

	(all figures in euro)
	Ref. priority
	Ref. specific priority                      
	European Union Contribution       (a)
	Public Allocation         (b)
	Private Allocation         (c)
	TOTAL   
(d= a+b+c)
	% EC       (e=a/d)
	Share of total 
(f=d/total d)

	Action 3.1.1. :
The purchase of high conformity portable equipment to detect and check if travel documents are forged - false / genuine to be used at the border crossing points
	1
	-
	3.000.000,00
	1.000.000,00
	0
	4.000.000,00
	75 %
	11,03%

	Action 3.1.2. :
The purchase of one helicopter to be used for the air surveillance of Greek External borders and to support land patrols controlling land borders
	1
	-
	5.757.550,77
	1.919.183,59
	0
	7.676.734,36
	75%
	21,17%

	Action 3.1.3. : 

The purchase of vehicles type-van with security equipment and X-RAY systems for controls at the external land borders
	1
	-
	3.825.000,00
	1.275.000,00
	0
	5.100.000,00
	75 %
	14,06%

	Action 3.1.4. :

The construction and upgrading of border infrastructure at the external land borders with Albania and Turkey for police services involved in the border control
	1
	-
	2.250.000,00
	750.000,00 
	0
	3.000.000,00
	75 %
	8,27%

	Action 3.1.5. :

Purchase of Coastal Patrol Vessels for the Hellenic Coast Guard (HCG) for the surveillance of the external maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.6. :

Purchase of High speed boats for HCG special operations in relation to the surveillance of the external maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.7.:

The upgrading of HCG airplanes and helicopters bases for aircrafts used for surveillance of the external maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.8.:

 Purchase of off – road patrol vehicles (4x4) for land surveillance of external maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.9.:

Support for the establishment of temporary screening centres at the external borders for third-country nationals subject to the screening procedure 
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.10.:

Purchase of  encryption devices for units involved in the surveillance of maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.11.:

Purchase of Radio - Communications and electro-maritime equipment for vessels involved in the surveillance of maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.12.:

Purchase of Mobile Screening Systems (Vans) for checks at the external maritime border entry points and surveillance of maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.13.:

Purchase of thermal binocular eyepieces for the surveillance of maritime borders and the detection of illegal migrants and their facilitators
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.14. :

Purchase of night vision goggles for the HCG for surveillance of maritime borders
	1
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.1.15.:

Purchase of hardware and software for the intelligence data collection and risk analysis in view of the prevention of illegal entry at the maritime borders
	1
	-
	637.500,00
	212.500,00
	0
	850.000,00
	75 %
	2,34%

	Action 3.1.16. :

Purchase of patrol boats
	1
	-
	67.500,00
	22.500,00 
	0
	90.000,00
	75 %
	0,25%

	Action 3.1.17. :

Purchase of 35-seat buses
	1
	-
	495.000,00
	165.000,00 
	0
	660.000,00
	75 %
	1,82%

	Action 3.1.18: 

Purchase of Police Patrol Dogs and Police vehicles for their transportation
	1
	-
	1.001.250,00
	333.750,00 
	0
	1.335.000,00
	75 %
	3,68%

	Action 3.1.19:

The upgrading of the police services’ infrastructure at the external land borders involved in the borders control
	1
	-
	1.500.000,00
	500.000,00
	0
	2.000.000,00
	75 %
	5,52%

	Action 3.1.20:

Support of the operational costs related to the implementation of integrated border management system at the land Greek-Turkish borders and Initial Reception and Detention Centres for illegal immigrants in Evros region
	1
	-
	1.350.000,00
	450.000,00
	0
	1.800.000,00
	75 %
	4,96%

	Action 3.1.21.:

Support for the operation of the First Reception Service (F.R.S.) and for the establishment of temporary facilities for screening and detention purposes
	1
	-
	75.000,00
	25.000,00
	0
	100.000,00
	75 %
	0,28%

	Action 3.1.22.:

Purchase of 10 patrol motorcycles for the Hellenic Coast Guard (HCG)
	1
	-
	55.350,00
	18.450,00
	0
	73.800,00
	75 %
	0,20%

	Action 3.1.23.:

The upgrading of HCG Central Helicopters Base
	1
	-
	201.000,00
	67.000,00
	0
	268.000,00
	75 %
	0,74%

	Action 3.1.24:

Upgrade of Hellenic Coast Guard (HCG) Helicopter equipment and provision of support  equipment
	1
	-
	224.060,72
	74.686,90
	0
	298.747,62
	75 %
	0,82%

	Action 3.1.25.:

Upgrade of Hellenic Coast Guard (HCG) Aerial Means equipment and provision of support equipment
	1
	-
	81.150,00
	27.050,00
	0
	108.200,00
	75 %
	0,30%

	Action 3.1.26.:

Purchase of a heartbeat detector
	1
	-
	52.500,00
	17.500,00
	0
	70.000,00
	75%
	0,19%

	Action 3.1.27.:

The development of illegal immigrants’ recording stations to be used at the border crossing points
	1
	-
	55.350,00
	18.450,00 
	0
	73.800,00
	75%
	0,20%

	Action 3.2.1.:

Establishment of a land based system (1 radar station and 2 cameras with all appropriate equipment) in Lesvos island for surveillance of maritime borders  
	2
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.2.2.:

Purchase of equipment for the HCG Operations Centre coordinating the surveillance of external maritime borders
	2
	-
	0
	0
	0
	0
	 0 %
	0,00%

	Action 3.2.3.:

The establishment of two Regional Operational Centres for the External Land Borders’ Management
	2
	-
	150.000,00
	50.000,00
	0
	200.000,00
	75 %
	0,55%

	Action 3.2.4.:

Conduct of a feasibility study for the establishment of a surveillance system in north Aegean Sea
	2
	-
	52.121,25
	17.373,75
	0
	69.495,00
	75 %
	0,19%

	Action 3.4.1.:

Development of the 2nd Generation of SCHENGEN Information System (SIS II) –  Upgrading of the existing network of the Ministry of Citizen Protection/Hellenic Coast Guard and the purchase of appropriate hardware (desktops and laptops)
	4
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.4.2.:

The support for the establishment of Network Systems required for the implementation of the National Visa Information System (N-VIS) for consulates
	4
	-
	0
	0
	0
	0
	0 %
	0,00%

	Action 3.4.3. :
The purchase and development of i-FADO (False Authentic Documents On Line) System to be used at the border crossing points
	4
	-
	57.150,00
	 19.050,00
	0
	76.200,00
	75 %
	0,21%

	Action 3.4.4.:

The purchase of software for the upgrading of the Hellenic Police Network for the development for the development of the SCHENGEN Information System II (S.I.S. II)
	4
	-
	56.250,00
	18.750,00 
	0
	75.000,00 
	75 %
	0,21%

	Action 3.4.5.:

Training of HCG personnel in computerised applications of the 2nd Generation of SCHENGEN Information System (SIS II) and SIS-SIRENE
	4
	-
	150.000,00
	50.000,00 
	0
	200.000,00 
	75 %
	0,55%

	Action 3.4.6.:

Support for the installation of the Visa Information System, consisting from the Network Systems (NET-VIS) and the National Visa Information System (N-VIS), in the Greek consulates
	4
	-
	 3.584.548,26
	1.194.849,42 
	0
	4.779.397,68   
	75 %
	13,18%

	Action 3.5.1.:
The incorporation of the Common Core Curriculum for Border Guards for the Hellenic Police personnel
	5
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.5.2.:

Linguistic training of the Hellenic Police personnel involved in border control
	5
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.5.3.:

Training of HCG personnel in matters related to the management of external borders
	5
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.5.4.:

Purchase of a simulator for training of HCG vessels’ captains and crews' in charge of the surveillance of maritime border
	5
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.5.5.:

In situ training on visa policy issues for consular staff
	5
	-
	0
	0
	0
	0
	0 % 
	0,00%

	Action 3.5.6.:

Training of Hellenic Police personnel in matters related to the management of external borders
	5
	-
	615.000,00
	205.000,00 
	0
	820.000,00 
	75 %
	2,26%

	Action 3.5.7.:

Linguistic training of the Hellenic Police and the Hellenic Coast Guard personnel involved in border control
	5
	-
	465.000,00
	155.000,00 
	0
	620.000,00 
	75 %
	1,71%

	Action 3.5.8.:

Training of HCG’s REIMS F-406 pilots
	5
	-
	52.500,00
	17.500,00 
	0
	70.000,00 
	75 %
	0,19%

	Action 3.5.9.:

Training equipment
	5
	-
	637.500,00
	212.500,00 
	0
	850.000,00 
	75 %
	2,34%

	Technical assistance
	
	
	1.000.000,00
	0
	0
	1.000.000,00
	100%
	2,76%

	Other operations (2)
	
	
	0
	0
	0
	0
	-
	0%

	TOTAL
	
	
	27.448.281,00 
	8.816.093,66
	0
	36.264.374,66
	75,69 %
	100.00%


THE HEAD OF THE RESPONSIBLE AUTHORITY
                                                                                                                                                                                                         KONSTANTINOS SOLDATOS
                                                                                                                                                                                                       POLICE COLONEL
                                                                                                                                                                                             [Signature of the responsible person]
PAGE  
1

